# Tab 1

PROTOFIRE Web3 Development & Governance PROJECT GOVERNANCE & SECURITY POLICY FRAMEWORK GRC-PF-001 ¦ Version 1.1 ¦ March 2026

| Document ID | GRC-PF-001 |
| --- | --- |
| Document Title | Governance & Security Policy Framework |
| Document Type | Master Policy Framework (L0 Foundational) |
| Owner | CISO (Aleksey Lekontsev / Protofire GRC) |
| Approver | Node Owners Council + Director of Engineering |
| Version | 1.0 |
| Status | Draft — Pending Approval |
| Date | March 2026 |
| Classification | Confidential — Internal |
| Source Material | RACI Matrix (Template / TVL Growth Node / RACI_PROJECT sheets); Security Program; L1-ERM-001; L0-1 GRC Charter Protofire |
| Standards Applied | ISO/IEC 27001:2022 · ISO/IEC 27002:2022 · NIST CSF 2.0 · NIST SP 800-53 Rev.5 · COBIT 2019 · SOC 2 TSC · ISO 22301 · GDPR |

# Executive Summary

This document constitutes the Protofire Project Governance & Security Policy Framework (GRC-PF-001).

Framework Coverage 10 formal Policy documents (POL-001 through POL-010) 1 Delivery Security Standard (STD-101) with 12-step phase-control mappings 1 Сonsolidated RACI matrix aligned to the authoritative role model 1 Standards Mapping document with clause-level references (ISO 27001, NIST, SOC 2, COBIT, GDPR etc.) Lifecycle model reconciliation: 12-step (authoritative) → 8-stage (operational gates) → 5-phase (strategic groupings)

## Lifecycle Model Reconciliation

The table below establishes the authoritative mapping between the three lifecycle models. This mapping must be used consistently across all policy documents, checklists, and operational procedures.

| # | 12-Step (Authoritative) | 8-Stage Gate | 5-Phase Group | Sales/Pre-sales Classification |
| --- | --- | --- | --- | --- |
| 1 | Assessment | G1 — Intake & Rating | Phase 1 — Project Assessment | PRE-SALES — "Should we engage?" |
| 2 | Proposal | G1 — Intake & Rating | Phase 1 — Project Assessment | PRE-SALES — "Should we engage?" |
| 3 | MSA / Contract | G2 — Commercial Structuring | Phase 1 — Project Assessment | PRE-SALES / DELIVERY BOUNDARY |
| 4 | Kickoff | G3 — Kickoff & Scope | Phase 2 — Discovery | DELIVERY starts here |
| 5 | Discovery Phase | G4 — Architecture & Threat Model | Phase 2 — Discovery | DELIVERY |
| 6 | Delivery (Build) | G5 — Internal QA | Phase 3 — Delivery & QC | DELIVERY |
| 7 | Demo | G5 — Internal QA | Phase 3 — Delivery & QC | DELIVERY (milestone gate) |
| 8 | Testnet Deployment | G6 — Assurance & Testnet | Phase 3 — Delivery & QC | DELIVERY |
| 9 | Production Deployment | G7 — Mainnet / Irreversibility Gate | Phase 4 — Release/Mainnet | DELIVERY — point of maximum risk |
| 10 | Maintenance / Support | G8 — Operations | Phase 5 — Closure/Support | OPERATIONS |
| 11 | Upgrade | G8 — Operations | Phase 5 — Closure/Support | OPERATIONS (triggers new G5→G7 mini-cycle) |
| 12 | Project termination/ New Deployments | G1 restart | Phase 1 restart | New engagement — full lifecycle restarts |

| 🟡 Steps 1–3 | 🟢 Steps 4–9 | 🔵 Steps 10–12 | Yellow = Sales/Pre-sales. Green = Core Delivery. Blue = Operations. Step 12 = new engagement restart. |
| --- | --- | --- | --- |

# Part I — Document Inventory

## A. Source Documents Reviewed and Disposition

The table below records each document, its inferred type, disposition, and the treatment applied.

| ID | Source File / Document | Inferred Type | Status | Treatment |
| --- | --- | --- | --- | --- |
| EX-01 | Security_Framework_Budget.xlsx | Spreadsheet — Security Framework | Source / Partially superseded | 5-phase model with Web3 risk register; phase checklists (Phases 1–5). Risk categories retained; phase-control mappings rebuilt in STD-101. |
| EX-02 | Security during Dev Cycles (tab in Budget) | Risk & Control Mapping | Source / Superseded | 12-step lifecycle row used as authoritative basis. |
| EX-03 | RACI_Matrix — RACI_PROJECT sheet | Operational RACI | Source / Superseded | Simplified 5-role model. Retained as reference. Superseded by normalized 14-role RACI. |
| EX-04 | RACI_Matrix — Template sheet | Full RACI (12 roles) | Source — Authoritative for role structure | 12-role model retained as primary. Merged with security roles. Extended to 14 roles. |
| EX-05 | RACI_Matrix — TVL Growth Node sheet | Node-level RACI (8 roles) | Source / Merged | 8-role node-level variant. Conflicts resolved. Merged into unified RACI. |
| EX-06 | RACI_Matrix — BAs sheet | BA lifecycle participation model | Source / Informative | Project lifecycle with role participation (PT/FT). Retained as informative reference. |
| EX-07 | Protofire Security Program (SEC-PROG) | Security Programme document | Source — Retained and normalized | Control programme document. Role names normalized (CISO replaces "Security Lead"). Controls mapped to STD-101 phases. |
| EX-08 | L1-ERM-001 Enterprise Risk Governance Standard | L1 Standard — GRC Framework | Operative — Retained | Authoritative for 3-tier risk acceptance model, role definitions, Hard Stop conditions. Cross-referenced in POL-002. |
| EX-09 | L2-DEL-101 8-Stage Delivery Governance Procedure | L2 Procedure — GRC Framework | Operative — Retained | 8-stage gate model. Mapped to 12-step lifecycle in STD-101. |
| EX-10 | L0-1 GRC Charter | L0 Foundation | Operative — Retained | Foundational charter. This framework operates under its authority. |
| EX-11 | Protofire Financial Risks Mitigation | Risk document | Source / Informative | Financial risk categories retained. Mapped to Phase 1 risk register in STD-101. |
| EX-12 | Project Security & Incident Response Framework (draft) | Draft policy | Source / Superseded | Replaced by POL-002 (Information Security) and PRO-203 (Incident Response). |
| EX-13 | Template Project Security & Incident Response Framework | Template draft | Source / Superseded | Template version of above. Superseded. Controls retained in STD-101. |
| EX-14 | L1-SDLC-003, L1-KEY-005, L1-ENG-002, L1-EVID-004, L1-HR-010 | L1 Standards — GRC Framework | Operative — Referenced | Remain in force. Cross-referenced from relevant POL documents. |

## B. Generated Documents

| Ref | Doc ID | Title | Origin | Owner | Description |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | POL-001 | Project Governance Policy | New | Node Owner (CISO advisory) | Umbrella governance policy for all project delivery. |
| GEN-02 | POL-002 | Information Security Policy | New (replaces SEC-PROG) | CISO | Normalized from Protofire Security Program with corrected role names and controls. |
| GEN-03 | POL-003 | Risk Management Policy | New (extends L1-ERM-001) | CISO | Extends L1-ERM-001 with delivery-level risk register and phase-specific risk triggers. |
| GEN-04 | POL-004 | Access Control & Segregation of Duties Policy | New — Gap | CISO | Access governance for systems, keys, and privileged functions. |
| GEN-05 | POL-005 | Change Management Policy | New — Gap | Node Owner | Change governance for code, infrastructure, and operational upgrades. |
| GEN-06 | POL-006 | Testing & Quality Assurance Policy | New — Gap | Technical Lead | QA policy covering internal review, testnet, and external audit requirements. |
| GEN-07 | POL-007 | Third-Party & Vendor Risk Policy | New — Gap | Node Owner (CISO advisory) | Vendor and oracle/bridge third-party risk governance. |
| GEN-08 | POL-008 | Documentation & Records Retention Policy | New — Gap | CISO | Documentation lifecycle, retention schedules, and evidence standards. |
| GEN-09 | POL-009 | Exception & Deviation Management Policy | New — Gap | CISO | Exception handling, waiver process, and escalation paths. |
| GEN-10 | POL-010 | Monitoring & Continuous Assurance Policy | New — Gap | CISO | Monitoring programme, KRIs, internal audit, and continuous improvement. |
| GEN-11 | STD-101 | Delivery Security Standard (12-Step) | New (replaces phase tabs) | CISO | Corrected 12-step phase-risk-control mapping with gates, RACI, and evidence. |
| GEN-12 | RACI-001 | Unified Project RACI Matrix | New (replaces all RACI sheets) | Node Owner | Single authoritative RACI for all 14 roles across 7 functional domains. |
| GEN-13 | MAP-001 | Standards Mapping Document | New | CISO | Clause-level mapping of all controls to ISO 27001, NIST, SOC 2, COBIT, GDPR. |
| GEN-14 | GAP-001 | Gap & Remediation Log | New | CISO | 18 gaps with severity, owner, and remediation path. |

# Part II — Normalized Role Model

The following role model is authoritative for all policy documents, RACI matrices, and procedure assignments established by this framework. It consolidates three RACI sheets into a single 16-role model. All legacy role names are retired; the normalized names in column 2 must be used in all documents going forward.

Critical Role Decisions CISO is the single role covering CISO, GRC Manager, and DPO functions. All three functions are assigned to CISO in every RACI table. Node Owner is the primary financial and risk-acceptance authority on the Node-level. fCTO (Field CTO) is a distinct role from Director of Engineering — fCTO is client-facing and project-advisory; DoE is an organizational authority role. Technical Lead / Architect is distinct from Developer — TL has gate sign-off authority; Developers do not. Customer / Product Owner is an external role that appears in RACI only for Track B (customer-facing) engagements.

| ID | Normalized Role | Category | Risk Authority | Primary Mandate |
| --- | --- | --- | --- | --- |
| NO | Node Owner | Leadership | T1 alone · T2 with DoE · T3 escalate | Management accountability role with full financial decision authority across all projects within a Node (branch/department). Accepts Tier 1 risks independently; co-accepts Tier 2 with Director of Engineering; escalates Tier 3 to Director of Engineering / CEO. |
| CISO | CISO (virtual CISO) | Leadership | All tiers — advisory and gate authority | Unified security, GRC, and privacy governance role. Covers CISO + GRC Manager + DPO functions in a single role due to organizational size. Owns all L0–L1 policy and standard documents. Responsible for ISMS, risk register, evidence calendar, GDPR/DORA compliance, and vetting all security gate decisions. Contracted incumbent: Aleksey Lekontsev / Altoros GRC. |
| DoE | Director of Engineering | Leadership | T2 co-approval · T3 escalation path | Senior technical and organizational authority. Accountable for engineering quality and delivery standards across all nodes. Co-accepts Tier 2 risk with Node Owner. Approves technical architecture decisions that exceed Technical Lead authority. Owns GRC-PF-001 at approval level. |
| fCTO | Field CTO (fCTO) | Leadership | Consulted on T2/T3 | Technical oversight and client-facing strategic advisory. Involved in preliminary estimation, schedule negotiation, risk analysis, and architectural guidance at project start. Serves as senior technical point of contact for high-value clients. |
| PM | Project Manager (PM) / Scrum Master | Delivery Management | Operational | Operational delivery lead. Accountable for schedule, resource coordination, client communication, and delivery gate progress tracking. May be merged with Node Owner role when Node = 1 Project. |
| AM | Account Manager (AM) | Delivery Management | Operational — risk scoring | Commercial relationship owner. Responsible for pre-sales scoring (Steps 1–3), MSA structuring, client billing, and account growth. Conducts initial C/B/P risk scoring. May be fulfilled by Node Owner when Node = 1 Project. |
| RM | Resource Manager | Delivery Management | Operational | People allocation, team staffing, utilization forecasting, and sub-contractor management. Responsible for ensuring stable team composition across projects. Uses Forecast/capacity tools. |
| SE | Sales Engineer / Representative | Delivery Management | Operational | Technical pre-sales support. Involved in preliminary estimation, negotiation, and account growth. Provides blockchain expertise input during the Assessment and Proposal phases. |
| TL | Technical Lead / Architect | Delivery Team | Operational — gate sign-off authority | Technical delivery authority. Accountable for architecture, threat model, admin/control matrix, internal QA gate, signing ceremonies, and CI/CD integrity. Responsible for all technical gate sign-offs (G4, G5, G7 technical components). |
| Dev | Developer / Engineer | Delivery Team | Operational | Core delivery role. Responsible for implementation, code review participation, ticket management, infrastructure setup, and adhering to secure development standards (STD-101, STD-102). |
| QA | Quality Assurance Engineer | Delivery Team | Operational | Quality and testing lead. Responsible for test planning, fuzz/property testing, regression testing, bug identification, and participating in internal audit (minimum 2 reviewers required per STD-101 Step 6). |
| BA | Business Analyst | Delivery Team | Operational | Requirements, analysis, and documentation. Responsible for requirements analysis, detailed estimation, risk analysis input, and maintaining project documentation. Participates in client communication and demo preparation. |
| DevOps | DevOps Engineer | Delivery Team | Operational — deployment authority | Infrastructure, CI/CD pipeline, and deployment operations. Responsible for infrastructure-as-code, signed artefacts, environment management, and monitoring setup. Critical role at Steps 8–9 (Testnet and Production Deployment). |
| TW | Technical Writer | Delivery Team | Operational | Documentation, guides, and standards. Responsible for technical documentation, release notes, security posture documents, and ensuring evidence packages are complete and professional. |
| CUST | Customer / Product Owner | External | External — co-signs risk acceptances (Track B) | External stakeholder. Provides requirements, approves deliverables at Track B gates, signs risk acceptances for waivers, and receives status reports. Consulted at G3 (Kickoff), G4 (Architecture), G7 (Mainnet). |
| FIN | Finance / Billing | Support | Operational — B2 trigger | Invoice management, payment tracking, retainer oversight, and B2 sub-score updates in the risk register. Triggers stop-work review when payment arrears exceed 60 days. |

# POL-001 — Project Governance Policy

| Document ID | POL-001 |
| --- | --- |
| Document Title | Project Governance Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD March 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | Node Owner (supported by CISO) |
| Approver | Director of Engineering |
| Classification | Confidential — Internal |
| References | GRC-PF-001; L0-1 GRC Charter; L1-ERM-001; L2-DEL-101; STD-101; POL-002 through POL-010 |

## 1. Purpose

This Policy establishes the governance framework for all project engagements undertaken by Protofire. It defines the mandatory lifecycle structure, accountability model, approval authority, and minimum governance requirements that apply from initial client assessment through to post-delivery support and upgrade operations.

This Policy serves as the umbrella governance instrument under which all project-level policies, standards, and procedures operate. It is subordinate only to the L0-1 GRC Charter.

## 2. Scope

This Policy applies to:

- All Protofire project engagements regardless of size, technology stack, or delivery track.

- All Nodes (branches, departments) and all personnel engaged in any step of the 12-step project lifecycle.

- Track A (internal/standard) and Track B (client-facing/co-delivery) engagements.

- Node Owner relationships, in which case the Node Owner fulfils Account Manager and/or Project Manager responsibilities under this Policy.

Exclusions: Internal tooling projects with no client component and below the Tier 1 risk threshold (Composite Score < 2.0) are subject to POL-001 §6 only, not the full 12-step lifecycle controls.

## 3. Definitions

Node: A Protofire organizational unit (branch or department) with its own budget authority and project portfolio. Managed by a Node Owner.

Node Owner (NO): The management accountability role with full financial decision authority for all projects within a Node. The Node Owner may perform Account Manager and Project Manager functions.

12-Step Lifecycle: The authoritative project lifecycle model comprising: (1) Assessment, (2) Proposal, (3) MSA, (4) Kickoff, (5) Discovery, (6) Delivery, (7) Demo, (8) Testnet Deployment, (9) Production Deployment, (10) Maintenance/Support, (11) Upgrade, (12) New Deployments.

Gate: A mandatory approval checkpoint within the lifecycle at which defined criteria must be satisfied before proceeding. Non-satisfaction triggers escalation per POL-009.

Hard Stop: A condition that mandates immediate halt of the engagement or phase. Hard Stops cannot be waived without Director of Engineering approval and CISO risk acceptance.

Track A: A delivery model where Protofire retains full delivery ownership and operates with internal governance standards only.

Track B: A delivery model involving direct client collaboration, co-approval at gates, and customer sign-off requirements.

## 4. Roles and Responsibilities

The following responsibilities apply to this Policy. For the complete role mandate table, refer to RACI-001.

| Activity / Decision | NO | CISO | DoE | fCTO | PM | AM | TL | Dev |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Approve project start (Step 3) | A | C | C | C | R | R | C | — | — |
| Sign off risk assessment (Steps 1–3) | R | C | C | C | R | R | — | — | — |
| Assign resources and environment (Step 4) | A | C | — | C | R | — | C | — | — |
| Gate approval (Steps 5, 6, 8) | A | A | C | C | R | — | R | — | R |
| Mainnet / irreversibility gate (Step 9) | A | A | C | — | R | — | R | R | R |
| Declare Hard Stop condition | A | A | C | C | R | — | R | — | — |
| Post-delivery risk sign-off (Step 10+) | A | C | — | — | R | R | — | — | — |

## 5. Policy Statements

### 5.1 Mandatory 12-Step Lifecycle Compliance

All project engagements must be conducted in accordance with the 12-step lifecycle defined in STD-101.

No step may be skipped.

Steps 1–3 (Assessment, Proposal, MSA) are Sales/Pre-sales sub-phases managed by Account Manager and Node Owner.

Steps 4–12 are delivery and operations phases (including project termination) under Technical Lead and Project Manager execution authority.

### 5.2 Gate Criteria

Each gate must produce a documented Go/Go-with-Conditions/No-Go decision.

A No-Go decision suspends the engagement.

A Go-with-Conditions decision requires a documented remediation plan and a follow-up gate review within 10 business days.

All gate decisions must be recorded in the project evidence package per POL-008.

### 5.3 Hard Stop Conditions

The following conditions trigger an immediate Hard Stop. Delivery must cease, and the Node Owner and CISO must be notified within 4 hours:

- HS-01: Engagement with an OFAC-sanctioned jurisdiction identified at any step

- HS-02: Delivery proceeding without a signed MSA (Step 3 gate not cleared)

- HS-03: TVL/Value at risk exceeds USD 1,000,000 without independent external audit commitment

- HS-04: Client revenue concentration exceeds 60% of Node revenue without GRC review

- HS-05: Payment arrears exceed 60 days without approved stop-work waiver

- HS-06: Step 9 (Production Deployment) proceeds without Irreversibility Gate clearance

- HS-07: Custody/key ownership is ambiguous at time of production deployment

### 5.4 Node Owner Authority and Conflict of Interest

Where a Node Owner acts simultaneously as Account Manager and Project Manager, they must declare this dual role in the project initiation record and ensure at least one independent review of gate decisions by the Director of Engineering or fCTO. Self-approval of gate decisions by a single individual acting in multiple roles is prohibited.

### 5.5 Risk-Proportionate Governance

The intensity of governance controls applied at each lifecycle step must be proportionate to the Composite Risk Score calculated per POL-003 and STD-101 §2. Low-risk engagements (Score 1.0–1.9) require minimum controls. Critical-risk engagements (Score 3.6–4.0) require full controls including Director of Engineering and CISO co-approval at all gates.

### 5.6 Evidence and Recordkeeping

All gate decisions, risk assessments, RACI assignments, and Hard Stop conditions must be documented and retained per POL-008. Evidence packages are mandatory from Step 4 onwards.

## 6. Exceptions

Deviations from this Policy are managed under POL-009. No deviation from Hard Stop conditions is permitted without written Director of Engineering + CISO approval recorded in the exception register.

## 7. Review

This Policy is reviewed annually and upon any material change to the delivery model, organizational structure, or applicable regulatory requirements. The Node Owner is responsible for initiating the review. The CISO is responsible for completing it.

# POL-002 — Information Security Policy

| Document ID | POL-002 |
| --- | --- |
| Document Title | Information Security Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | CISO |
| Approver | Director of Engineering + Node Owner |
| Classification | Confidential — Internal |
| References | GRC-PF-001; L0-1 GRC Charter; ISO/IEC 27001:2022 Cl.5.2; NIST CSF 2.0 GV.PO; STD-101; POL-001; POL-004; POL-010 |

## 1. Purpose

This Policy establishes the minimum-security requirements that apply across all Protofire project engagements, internal systems, and information assets. It gives effect to the ISMS mandate established in L0-1 and reflects the controls described in the Protofire Security Program, with all role names normalized to the current model.

## 2. Scope

This Policy applies to all Protofire personnel, contractors, Node Owners, and partner resources who handle Protofire or client information assets in any format, across all project lifecycle steps.

## 3. Policy Statements

### 3.1 Secure Development

All software delivered by Protofire must be developed in accordance with STD-101 secure coding requirements and STD-102 (Secure Development Standard). This includes: peer code review with minimum 2 reviewers for all production-bound changes; static analysis tooling enforced at CI/CD gate; no hard-coded secrets, private keys, or credentials in any repository.

### 3.2 Access Control

Access to all project systems, source repositories, cloud environments, and on-chain administrative functions must be governed by POL-004. Principle of least privilege applies. Access must be role-scoped and time-limited. Shared credentials are prohibited.

### 3.3 Key and Secret Management

Private keys, multisig credentials, API secrets, and infrastructure credentials are classified as Critical assets. Management of these assets must comply with STD-103 (Cryptographic Controls and Key Management). Hardware security modules (HSMs) or equivalent vault solutions are required for all production key material.

### 3.4 Vulnerability Management

Vulnerabilities identified during development or operation must be tracked, classified, and remediated per the severity schedule: Critical — remediate within 24 hours or invoke Hard Stop HS-03; High — within 5 business days; Medium — within 20 business days; Low — at next scheduled release. Refer to POL-010 for ongoing monitoring requirements.

### 3.5 Web3-Specific Security Requirements

Given the irreversible nature of on-chain operations, the following requirements are mandatory for all engagements involving smart contracts or on-chain deployment:

- An independent internal audit by a minimum of 2 reviewers must be completed before Step 8 (Testnet Deployment).

- A threat model covering technical exploits, economic exploits (MEV, oracle manipulation, griefing), governance attack vectors, and human failure scenarios must be approved by CISO and Technical Lead before Step 5 completion.

- All DeFi and bridge protocols with TVL > USD 1,000,000 require external audit before Step 9 (Production Deployment).

- Admin and control matrix (who can pause, upgrade, mint, drain, change fees, and how fast via timelock) must be documented before Step 5 gate.

- Two-person rule applies to all production deployments and ownership transfers.

### 3.6 Incident Management

Security incidents must be reported to CISO within 1 hour of identification. Major incidents (Critical severity or on-chain exploitation) trigger the incident response procedure and require CEO/Director of Engineering notification within 4 hours. GDPR Art. 33 notifications must be made within 72 hours where personal data is involved.

### 3.7 Security Awareness

All personnel engaged on Protofire projects must complete security awareness training within 30 days of engagement start and annually thereafter. CISO maintains the training programme and records.

## 4. Control Assurance

Compliance with this Policy is verified through: monthly Security 360 reviews; quarterly access reviews; annual internal audit; and CISO-directed spot assessments. Non-compliance findings are tracked in the exception register per POL-009.

## 5. Exceptions and Review

Exceptions are managed under POL-009. Annual review by CISO. Triggered review upon any security incident of High severity or above.

# POL-003 — Risk Management Policy

| Document ID | POL-003 |
| --- | --- |
| Document Title | Risk Management Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | CISO |
| Approver | Node Owner + Director of Engineering |
| Classification | Confidential — Internal |
| References | GRC-PF-001; L1-ERM-001; ISO/IEC 27001:2022 Cl.6.1.2; ISO 31000:2018; NIST CSF 2.0 GV.RM; POL-001; STD-101 |

## 1. Purpose

This Policy extends L1-ERM-001 with delivery-specific risk management requirements. It establishes the scoring model, risk acceptance tiers, phase-specific risk categories, and the ongoing risk register governance applicable to all Protofire project engagements.

## 2. Risk Scoring Framework (C/B/P Model)

All projects must be scored using the three-pillar Composite Risk Score before Step 3 (MSA) is executed. The score determines the governance tier applied throughout the engagement.

| Code | Sub-Factor | Weight | Score Range | Scoring Criteria |
| --- | --- | --- | --- | --- |
| PILLAR C — Client Risk (30%) | — | — | — | — |
| C1 | Deal Size | 7.5% | 1–4 | <$50K=1 ¦ $50–200K=2 ¦ $200K–1M=3 ¦ >$1M=4 |
| C2 | Portfolio Concentration | 7.5% | 1–4 | <20%=1 ¦ 20–40%=2 ¦ 40–60%=3 ¦ >60%=4 (triggers HS-04 at 4) |
| C3 | Jurisdiction | 7.5% | 1–4 | FATF low-risk=1 ¦ FATF medium=2 ¦ Non-FATF=3 ¦ OFAC=4 (HS-01) |
| C4 | Client Type | 7.5% | 1–4 | Established DAO=1 ¦ Funded start-up=2 ¦ Unaudited=3 ¦ Anonymous=4 |
| PILLAR B — Business Risk (35%) | — | — | — | — |
| B1 | Payment Terms | 8.75% | 1–4 | Full upfront=1 ¦ Milestone=2 ¦ Monthly=3 ¦ Deferred=4 |
| B2 | Payment History | 8.75% | 1–4 | Excellent=1 ¦ Good=2 ¦ Delayed=3 ¦ Arrears>60d=4 (HS-05) |
| B3 | Contractual Protections | 8.75% | 1–4 | Full MSA+IP+LoL=1 ¦ MSA only=2 ¦ LOI=3 ¦ None=4 (HS-02 at 4) |
| B4 | Revenue Diversification | 8.75% | 1–4 | <20% client share=1 ¦ 20–40%=2 ¦ 40–60%=3 ¦ >60%=4 |
| PILLAR P — Project Risk (35%) | — | — | — | — |
| P1 | Technical Complexity | 7% | 1–4 | Standard Web2=1 ¦ Web3 dApp=2 ¦ DeFi/Bridge=3 ¦ Novel chain=4 |
| P2 | Team Capability | 7% | 1–4 | Domain experts=1 ¦ Experienced=2 ¦ Learning=3 ¦ Unproven=4 |
| P3 | TVL / Value at Risk | 7% | 1–4 | <$100K=1 ¦ $100K–1M=2 ¦ $1–10M=3 ¦ >$10M=4 (HS-03 if no audit) |
| P4 | Liability Exposure | 7% | 1–4 | Capped LoL=1 ¦ Partial cap=2 ¦ Soft cap=3 ¦ No cap=4 |
| P5 | Audit Requirement | 7% | 1–4 | Not required=1 ¦ External planned=2 ¦ Required unpaid=3 ¦ Refused=4 |

Formula: Composite = (C×0.30) + (B×0.35) + (P×0.35).

All sub-factors scored 1–4;

weighted average produces Composite 1.0–4.0.

| Score | Tier | Rating | Acceptance Authority | Mandatory Controls |
| --- | --- | --- | --- | --- |
| 1.0–1.9 | T1 | 🟢 Low | Node Owner | Standard controls; streamlined gates |
| 2.0–2.9 | T2 | 🟡 Medium | Node Owner + PM | Full STD-101 gates; monthly risk review; threat model |
| 3.0–3.5 | T3 | 🔴 High | Node Owner + DoE | External audit required (P≥3); bi-weekly risk review; CISO advisory at all gates |
| 3.6–4.0 | T4 | ⛔ Critical | DoE + CISO mandatory | Full audit; legal review; CEO awareness; bi-weekly or more frequent; Hard Stop review |

## 3. Phase-Specific Risk Register

The following Web3-specific risk categories must be assessed at the lifecycle steps indicated. Full risk descriptions, controls, and evidence requirements are defined in STD-101.

| Risk ID | Category | Step | Owner | Hard Stop Trigger |
| --- | --- | --- | --- | --- |
| CHAIN-FATAL-01 | On-chain irreversibility | 1, 9 | NO + CISO | Mainnet without pause/upgrade strategy → HS-06 |
| ECON-01 | Economic attack surface | 1, 5 | TL + CISO | DeFi without economic threat model → STD-101 Gate block |
| BRIDGE-01 | Validator/signer concentration | 1, 5 | TL | Bridge with <3 independent signers → Gate block |
| WALLET-01 | Custody ambiguity | 1, 9 | NO + TL | Keys unresolved at deploy time → HS-07 |
| REPUT-01 | Brand association risk | 1, 3 | AM + NO | Attribution requested for high-risk design → Legal review |
| GOV-01 | Governance attack | 5 | TL + CISO | Flash-loan voting / signer collusion path → threat model mandatory |
| ADMIN-01 | Privileged key abuse | 5, 8 | TL | Single EOA admin without multisig → Gate block |
| DEP-01 | Dependency fragility | 5 | TL | Oracle/bridge single-point-of-failure → risk acceptance required |
| LEGAL-02 | Implied fiduciary role | 5 | CISO + AM | Wallet/DeFi UX implying custody → legal review mandatory |
| SEC-CRIT-01 | Critical vuln undiscovered | 6, 8 | TL + QA | 1 unresolved Critical → HS-03 equivalent; no Step 9 |
| ECON-02 | Profitable but intended exploit | 6 | TL + CISO | Gameable incentive design → economic simulation mandatory |
| GAS-01 | Execution failure at gas limits | 6, 8 | Dev + TL | Function reverts under realistic gas scenarios → test failure |
| DEPLOY-FATAL-01 | Wrong owner/admin address | 9 | TL + DevOps | Ownership not verified on-chain before go-live → Hard Stop |
| PAUSE-FATAL-01 | Pause exists but is unusable | 9 | TL | Pause function not tested with dry run → Hard Stop |
| MON-01 | No on-chain monitoring | 9, 10 | DevOps + CISO | Monitoring not live at go-live → deployment blocked |
| OPS-01 | Responsibility creep | 10, 11 | NO + AM | Support scope undefined → HS-07 equivalent |
| REPUT-02 | Blame transfer post-handover | 10 | NO + AM + CISO | Guidance not documented → evidence package required |
| SEC-POST-01 | Unpatched vuln post-handover | 10, 11 | TL + CISO | Unpatched Critical after handover → incident response trigger |

## 4. Risk Register Governance

The enterprise risk register (REG-501) must be maintained by CISO and reviewed at the frequency set by the engagement risk tier. Project-level risk registers must be created at Step 4 (Kickoff) and updated at every gate.

## 5. Exceptions and Review

Annual review by CISO. Triggered review upon any Tier 3/4 risk materialising.

# POL-004 — Access Control & Segregation of Duties Policy

| Document ID | POL-004 |
| --- | --- |
| Document Title | Access Control & Segregation of Duties Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | CISO |
| Approver | Director of Engineering |
| Classification | Confidential — Internal |
| References | GRC-PF-001; ISO/IEC 27001:2022 Cl.5.15–5.18; ISO/IEC 27002:2022 Cl.8.2–8.5; NIST SP 800-53 Rev.5 AC-1 to AC-6; SOC 2 CC6.1–CC6.3; POL-001; POL-002 |

## 1. Purpose

This Policy governs access to all Protofire and client information systems, repositories, cloud environments, blockchain administrative functions, and cryptographic key material. It establishes role-based access control requirements and segregation of duties (SoD) rules that prevent inappropriate concentration of privilege.

## 2. Policy Statements

### 2.1 Principle of Least Privilege

Every individual is granted only the minimum access necessary to perform their assigned responsibilities for the duration of their engagement on a specific project. Access must be role-scoped per RACI-001 and project-scoped (not organization-wide) unless the role expressly requires broader access.

### 2.2 Access Provisioning and Deprovisioning

Access must be provisioned before project Step 4 (Kickoff) and must be revoked within 1 business day of a team member departing a project. Node Owner approves provisioning requests. CISO approves any elevated or administrative access. Access for production environments (Step 9+) requires separate approval per §2.5.

### 2.3 Shared Credentials Prohibition

Shared credentials, shared private keys, and shared wallet signers are prohibited. Each individual must have a unique credential. Exceptions require CISO waiver (POL-009) and must be compensated by a monitoring control per POL-010.

### 2.4 Segregation of Duties — Key SoD Rules

| Function | SoD Requirement | Compensating Control if SoD Unavailable |
| --- | --- | --- |
| Code author → Code reviewer | Must be separate individuals | Minimum 2 reviewers; TL must be one reviewer |
| Deployment executor → Deployment approver | Two-person rule; cannot be same individual | CISO waiver + monitoring + post-deploy review within 24h |
| Risk assessment → Risk acceptance | CISO assesses; Node Owner accepts | When NO = CISO, DoE must co-approve at T2+ |
| Key custodian → Transaction signer | Separate individuals for multisig | Require ≥ 2-of-N with N ≥ 3 for production |
| Access provisioner → Access reviewer | Access provisioned by PM/NO; reviewed by CISO | Quarterly access review mandatory (POL-010) |
| Billing/invoice author → Approver | Finance/billing issues; AM approves | Node Owner can review if AM absent; document in exception log |
| Gate decision maker (single role) | Gate requires 2 sign-offs at T2+ | If NO acts as PM, DoE must co-sign all gates |

### 2.5 Production and On-Chain Access

Access to production environments (Step 9 onwards) and on-chain administrative functions is governed by the following additional requirements:

- Production access must be approved by Node Owner and CISO jointly before being granted.

- On-chain admin functions (pause, upgrade, drain, fee change) must be controlled via multisig with a minimum of 2-of-3 signers. Signers must be documented in the admin/control matrix.

- Time-locks must be implemented for all admin functions with a minimum 24-hour delay unless an explicit waiver is approved (POL-009).

- Contract ownership must be verified on-chain before go-live (Step 9 Hard Stop check).

### 2.6 Access Review

A formal access review must be conducted quarterly by CISO covering all active projects. Findings must be remediated within 5 business days. Access review records are retained per POL-008.

## 3. Review

Annual review by CISO. Triggered review upon any access-related security incident.

# POL-005 — Change Management Policy

| Document ID | POL-005 |
| --- | --- |
| Document Title | Change Management Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | Node Owner |
| Approver | Director of Engineering |
| Classification | Confidential — Internal |
| References | GRC-PF-001; ISO/IEC 27001:2022 Cl.8.32; NIST SP 800-53 Rev.5 CM-1 to CM-5; SOC 2 CC8.1; POL-001; STD-101 |

## 1. Purpose

This Policy governs all changes to project deliverables, code, infrastructure, smart contracts, and operational systems. It ensures changes are authorized, tested, documented, and reversible where technically possible, and that on-chain changes are subject to heightened controls given their irreversible nature.

## 2. Change Classification

| Type | Description | Examples | Approval Required | Lifecycle Step |
| --- | --- | --- | --- | --- |
| C1 | Standard Change | Routine config updates, minor UI fixes, dependency patch | TL review + Developer | 6, 11 |
| C2 | Significant Change | Feature additions, schema changes, API changes, testnet update | TL + QA review + PM sign-off | 6, 7, 8, 11 |
| C3 | Major Change | Architecture changes, new integrations, scope expansion | NO + TL + CISO advisory; restart gate for affected phase | 5, 6, 9, 11 |
| C4 | Emergency Change | Critical security patch, incident response fix | CISO authorizes; NO notified; post-implementation review within 24h | Any |
| C5 | On-Chain Change | Smart contract upgrade, ownership transfer, parameter change, new deployment | TL + NO + CISO + 2-person rule; full Step 8→9 mini-cycle if TVL>$1M | 9, 11, 12 |

## 3. Change Process Requirements

### 3.1 All Changes

- Must be recorded in the Change Management Log (REG-509) before implementation.

- Must have documented rollback or recovery plan (except on-chain irreversible changes, which must document residual risk acceptance).

- Must be linked to a ticket or work item in the project management tool.

### 3.2 On-Chain Changes (C5)

On-chain changes are subject to the irreversibility principle. Before any on-chain change is executed:

- A deployment runbook tested on testnet must exist and be approved by TL.

- Two-person rule must be enforced — the deployer and the approver must be different individuals.

- Contract ownership and admin matrix must be verified on-chain after execution.

- Monitoring must be active before and after the change.

- For upgrades involving TVL > USD 1,000,000, the full Step 8→9 mini-cycle in STD-101 must be completed.

### 3.3 Emergency Changes (C4)

Emergency changes bypass the standard change request process but require retrospective documentation within 24 hours. CISO authorization is required in writing (email or Slack with timestamp is acceptable for emergency speed). The post-implementation review must confirm the change did not introduce additional risk.

## 4. Review

Annual review by Node Owner with CISO advisory input.

# POL-006 — Testing & Quality Assurance Policy

| Document ID | POL-006 |
| --- | --- |
| Document Title | Testing & Quality Assurance Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | Technical Lead |
| Approver | Node Owner |
| Classification | Confidential — Internal |
| References | GRC-PF-001; ISO/IEC 27001:2022 Cl.8.29; NIST SP 800-53 Rev.5 SA-11; SOC 2 CC7.1; POL-001; POL-002; STD-101 |

## 1. Purpose

This Policy defines the minimum testing and quality assurance requirements for all Protofire project deliverables. It addresses the asymmetric risk of Web3 delivery: one undiscovered critical vulnerability in a smart contract represents potentially unlimited downside, regardless of the quantity of minor issues resolved.

Web3 Severity Asymmetry Principle One critical smart-contract vulnerability (reentrancy, authentication bypass, arithmetic error, oracle manipulation) = potentially unlimited loss. Twenty low-severity issues resolved ≠ meaningful risk reduction. Testing must be designed to catch the single critical issue, not merely to maximise issue count.

## 2. Testing Requirements by Lifecycle Step

| Step | Activity | Minimum Requirement | Responsible | Evidence Required |
| --- | --- | --- | --- | --- |
| 5 | Threat Modelling | Threat model covering: technical exploits, economic exploits (MEV, oracle, griefing), governance attacks, human failure. Approved by TL + CISO. | TL + CISO | Signed threat model document |
| 5 | Admin/Control Matrix | Document all privileged functions: who can pause/upgrade/drain/change fees; timelock durations. | TL | Admin matrix in project security framework |
| 6 | Peer Code Review | Minimum 2 reviewers per production-bound PR. TL must be one reviewer for any smart contract or security-critical component. | TL + QA | Review records in repository (PRs, approvals) |
| 6 | Static Analysis | Automated SAST tooling at CI/CD gate. No Critical/High findings may pass unresolved. | DevOps + Dev | CI pipeline logs; scan reports |
| 6 | Economic Simulations | Required for all DeFi and incentive-bearing protocols. Simulate MEV, arbitrage, oracle manipulation, and griefing scenarios. | TL + CISO (advisory) | Simulation report or tool output |
| 6 | Internal Audit | Minimum 2 reviewers (not authors). All Critical and High findings must be resolved or formally accepted before Step 8. | TL + QA | Internal audit report with finding disposition |
| 8 | Fuzz / Property Testing | Fuzz testing and property-based tests for all critical execution paths. Run against testnet. Gas failure scenarios must be included. | Dev + QA | Test run output; coverage report |
| 8 | Testnet Deployment Validation | Full deployment runbook executed on testnet. All admin functions tested. Two-person rule applied. | TL + DevOps | Testnet transaction records; runbook sign-off |
| 9 | External Audit (where required) | Required when: (a) TVL > USD 1,000,000, (b) DeFi or bridge protocol, (c) Risk Score ≥ 3.0. All Critical/High findings must be resolved before Production Deployment. | NO + TL | External audit report; finding resolution log |
| 10/11 | Regression Testing | Required before any upgrade or new deployment. Scope: all functions affected by the change plus integration touchpoints. | Dev + QA | Regression test report |

## 3. Defect Management

All findings from any testing activity must be tracked in the project issue register with severity classification (Critical / High / Medium / Low / Informational). Resolution timelines per POL-002 §3.4 apply. No Critical or High finding may be present at any gate without formal risk acceptance signed by Node Owner and CISO.

## 4. Review

Annual review by Technical Lead. Triggered review after any critical vulnerability or incident during Step 6–9.

# POL-007 — Third-Party & Vendor Risk Policy

| Document ID | POL-007 |
| --- | --- |
| Document Title | Third-Party & Vendor Risk Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | Node Owner (CISO advisory) |
| Approver | Director of Engineering |
| Classification | Confidential — Internal |
| References | GRC-PF-001; ISO/IEC 27001:2022 Cl.5.19–5.22; NIST SP 800-53 Rev.5 SA-9, SR-1; SOC 2 CC9.2; DORA Art.28; POL-001; POL-003 |

## 1. Purpose

This Policy governs all third-party relationships including audit firms, oracle providers, bridge operators, RPC node providers, sub-contractors, and any external party with access to Protofire or client systems, data, or infrastructure.

## 2. Third-Party Risk Categories

| Category | Examples | Risk Level | Minimum Requirements |
| --- | --- | --- | --- |
| T1 — Critical | External auditors, key custodians, multisig signers | Critical | Formal vendor assessment; signed NDA; contractual security obligations; annual review |
| T2 — High | RPC providers, oracle feeds, bridge contracts relied upon | High | Dependency fragility assessment (DEP-01 risk); documented fallback; monitoring live |
| T3 — Medium | Sub-contractors, specialist developers, QA firms | Medium | Vetting against Protofire standards; signed subcontract with IP and confidentiality clauses; included in access review |
| T4 — Low | Generic SaaS tools, cloud providers, communication platforms | Low | Standard procurement review; review annually |

## 3. Sub-Contractor Requirements

All sub-contractors must be vetted by Node Owner and CISO before engagement. Sub-contractors operating on projects with Risk Score ≥ 2.5 must sign a subcontract that includes: IP assignment clauses; confidentiality obligations; security standards adherence; right-to-audit; and incident notification requirements. Sub-contractors must be included in the project RACI and have their access provisioned and deprovisioned per POL-004.

## 4. Oracle, Bridge, and Protocol Dependencies

For every oracle feed, bridge, or external protocol relied upon in a delivered system, the Technical Lead must document: the provider; the failure mode; the fallback mechanism; and the monitoring approach. This forms part of the admin/control matrix required before Step 5 gate clearance. Single-point-of-failure dependencies require explicit risk acceptance by Node Owner and CISO.

## 5. Review

Annual review by Node Owner. T1 and T2 vendors reviewed annually; T3/T4 every two years.

# POL-008 — Documentation & Records Retention Policy

| Document ID | POL-008 |
| --- | --- |
| Document Title | Documentation & Records Retention Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | CISO |
| Approver | Node Owner |
| Classification | Confidential — Internal |
| References | GRC-PF-001; ISO/IEC 27001:2022 Cl.7.5; NIST SP 800-53 Rev.5 AU-11; GDPR Art.30; SOC 2 CC2.2; POL-001; L0-1 §8 |

## 1. Purpose

This Policy establishes minimum documentation standards, evidence collection requirements, and retention schedules for all records generated across the 12-step project lifecycle. It ensures that Protofire can demonstrate governance compliance, defend delivery decisions, and meet regulatory obligations at any point during or after an engagement.

## 2. Documentation Requirements by Lifecycle Step

| Step | Document | Content Minimum | Owner |
| --- | --- | --- | --- |
| 1 | Pre-MSA Risk Score | C/B/P scoring worksheet; composite score; Hard Stop checks | AM + NO |
| 2 | Proposal Document | Scope, timeline, commercial terms, security deliverables (POL-002 §3.2 reference) | AM + TL |
| 3 | Signed MSA | IP, liability cap, confidentiality, security annexe reference, payment terms | NO + AM + Legal |
| 4 | RACI Assignment | Project RACI populated from RACI-001 template with named individuals | PM + NO |
| 4 | Project Security Framework | Protocol class, TVL, upgrade/pause policy, public attribution rules, residual risk path | TL + CISO |
| 5 | Threat Model | CHAIN-FATAL, ECON, BRIDGE, GOV, ADMIN, DEP, LEGAL risk categories assessed; admin matrix | TL + CISO |
| 6 | Internal Audit Report | Finding list, severity, resolution status; 2-reviewer attestation | TL + QA |
| 7 | Demo Minutes | Demonstration record; attendees; issues raised; client feedback | PM |
| 8 | Testnet Runbook + Results | Runbook steps; transaction records; two-person sign-off | TL + DevOps |
| 9 | Irreversibility Gate Record | All HS checks; on-chain ownership verification; monitoring confirmation | NO + TL + CISO |
| 10 | Post-Delivery Acceptance | Signed formal acceptance; support boundaries; key ownership transfer record | NO + AM |
| 10+ | Security Posture Document | Residual risks; known vulnerabilities; support scope; upgrade path | TL + CISO |

## 3. Retention Schedule

| Record Type | Minimum Retention | Storage Location | Owner |
| --- | --- | --- | --- |
| MSA, contracts, legal documents | 7 years after engagement end | Secure document management system | NO + Legal |
| Risk assessments and gate decisions | 5 years after engagement end | GRC evidence store | CISO |
| Internal and external audit reports | 7 years | GRC evidence store | CISO |
| Access control records | 3 years after access removal | Identity management system | CISO |
| Incident records | 5 years | GRC evidence store + incident log (REG-503) | CISO |
| Change management records | 3 years | Change log (REG-509) | PM / TL |
| ROPA (GDPR Art.30) | For life of personal data processing + 5 years | Privacy register (REG-505) | CISO (acting as DPO) |
| Invoices and financial records | 7 years (tax obligation) | Finance system | Finance / Billing |

## 4. Review

Annual review by CISO. Retention schedules reviewed upon any material change to GDPR or applicable local law.

# POL-009 — Exception & Deviation Management Policy

| Document ID | POL-009 |
| --- | --- |
| Document Title | Exception & Deviation Management Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | CISO |
| Approver | Director of Engineering |
| Classification | Confidential — Internal |
| References | GRC-PF-001; ISO/IEC 27001:2022 Cl.6.1.3; NIST SP 800-53 Rev.5 PM-6; SOC 2 CC3.4; POL-001 |

## 1. Purpose

This Policy governs all deviations from the requirements established in GRC-PF-001 and its component policies. It establishes a structured exception process that preserves auditability, prevents informal workarounds, and ensures residual risk is explicitly accepted at the appropriate authority level.

## 2. Exception Classification and Approval Authority

| Class | Trigger | Approval Required | Maximum Duration | Review Frequency |
| --- | --- | --- | --- | --- |
| E1 — Low | Deviation from a Guideline (L4) or Standard (L2) operational detail | PM + TL | 90 days | At next gate |
| E2 — Medium | Deviation from a Policy statement (L1) other than a Hard Stop condition | NO + CISO | 60 days | Monthly |
| E3 — High | Deviation from a core policy control (POL-001 §5, POL-002 §3, POL-004 §2.4) | NO + DoE + CISO | 30 days | Bi-weekly |
| E4 — Critical | Any Hard Stop condition override (HS-01 through HS-07) | DoE + CISO (written, time-stamped) | One-time; no renewal without full re-approval | Immediate re-assessment at each lifecycle gate |

## 3. Exception Request Process

Step 1 — Requestor submits written exception request to CISO, documenting: the specific policy requirement being deviated from; the business justification; the proposed compensating control; the requested duration.

Step 2 — CISO assesses risk impact and determines exception class. For E3/E4, CISO prepares a risk opinion brief for DoE/NO review.

Step 3 — Approval obtained per the authority table above. Approval must be in writing (email or equivalent with timestamp).

Step 4 — Exception recorded in the Exception & Waiver Register (REG-506) with all documentation. Compensating control implemented.

Step 5 — Exception reviewed at the specified frequency. At expiry, the exception either lapses (policy requirement re-applies) or a new exception request is submitted.

Hard Stop Override Prohibition No exception may be used to override HS-01 (OFAC jurisdiction) or HS-02 (no signed MSA) under any circumstances. These are absolute prohibitions, not policy requirements subject to deviation.

## 4. Review

Exception register reviewed monthly by CISO. Policy reviewed annually.

# POL-010 — Monitoring & Continuous Assurance Policy

| Document ID | POL-010 |
| --- | --- |
| Document Title | Monitoring & Continuous Assurance Policy |
| Document Type | Policy (L1) |
| Version | 1.0 |
| Status | Draft |
| Effective Date | Upon approval — [DD Month 2026] |
| Review Cycle | Annual (or upon material change) |
| Owner | CISO |
| Approver | Director of Engineering |
| Classification | Confidential — Internal |
| References | GRC-PF-001; ISO/IEC 27001:2022 Cl.9.1; NIST CSF 2.0 DE.CM; SOC 2 CC7.2–CC7.5; COBIT 2019 MEA01; POL-001; POL-002; POL-004 |

## 1. Purpose

This Policy establishes the continuous monitoring programme, key risk indicators (KRIs), internal audit requirements, and improvement cycle that ensure the Protofire GRC framework remains effective, current, and auditable. It implements the Detect function of NIST CSF 2.0 and the monitoring requirements of ISO 27001:2022 Clause 9.

## 2. Monitoring Activities — Recurring Schedule

| Activity | Frequency | Scope | Owner | Output |
| --- | --- | --- | --- | --- |
| Security 360 Review | Weekly | Active projects: risk register update, incident review, access anomalies | CISO | Meeting record; action log |
| Access Rights Review | Quarterly | All project and system access; verify least-privilege and SoD | CISO | Access review report; remediation log |
| KRI Dashboard Review | Monthly | See §3 below; Red/Amber KRI escalation to NO | CISO | KRI report |
| Vulnerability Scan | Monthly | All infrastructure and CI/CD pipelines in active projects | DevOps + CISO | Scan report; finding disposition |
| Exception Register Review | Monthly | All open exceptions: expiry, compensating control effectiveness | CISO | Exception report to NO |
| Delivery Gate Assurance | At each gate | Gate criteria vs. evidence package; Hard Stop checks | CISO + TL | Gate clearance record |
| Internal Audit | Annual (minimum) | Full ISMS scope per ISO 27001 Cl.9.2; coverage of all active nodes | CISO | Internal audit report; CAPA plan |
| Management Review | Annual | ISMS performance, policy adequacy, resource requirements | NO + DoE + CISO | Management review minutes; improvement actions |
| On-Chain Monitoring | Continuous (automated) | All production deployments: anomalous transactions, admin function calls, pause events | DevOps + CISO (alert receipt) | Alerting platform; incident log if triggered |

## 3. Key Risk Indicators (KRIs)

| KRI ID | Indicator | 🟢 Green | 🟡 Amber | 🔴 Red | Action at Red |
| --- | --- | --- | --- | --- | --- |
| KRI-01 | Unresolved Critical vulns across active projects | 0 | 1 | ≥2 | Immediate CISO escalation; Node Owner notification; Step 9 blocked |
| KRI-02 | Gate failures (No-Go decisions) in period | 0 | 1 | ≥2 | CISO + DoE review; root cause analysis within 5 days |
| KRI-03 | Hard Stop conditions triggered | 0 | 1 | ≥2 | CEO/DoE awareness; engagement suspension review |
| KRI-04 | Overdue exception resolutions | 0 | 1–2 | ≥3 | CISO accelerated review; escalation to DoE if E3/E4 |
| KRI-05 | Projects without signed MSA at Step 4+ | 0 | — | Any | Immediate HS-02 escalation |
| KRI-06 | Projects with payment arrears >30 days | 0 | 1 | ≥2 | Finance + AM + NO 48h review; HS-05 trigger if >60 days |
| KRI-07 | Audit findings (Critical/High) unresolved at Step 9 | 0 | — | Any | Hard Stop HS-06 triggered; no production deployment |
| KRI-08 | Access reviews overdue (>5 days post-quarterly deadline) | 0 | 1 project | ≥2 projects | CISO immediate review; all access revoked pending completion |

## 4. Continuous Improvement (PDCA)

The monitoring programme outputs feed directly into the PDCA improvement cycle:

- Plan: Annual management review sets improvement objectives (ISO 27001 Cl.9.3 / Cl.10.2)

- Do: CISO implements corrective actions (CAPAs) within agreed timelines

- Check: Monthly KRI review and quarterly internal progress check

- Act: Policy and standard updates triggered by material non-conformance or KRI Red status

## 5. Review

Annual review by CISO. Monitoring schedule updated whenever a new project type or delivery track is introduced.

# STD-101 — Delivery Security Standard (12-Step)

| Document ID | STD-101 |
| --- | --- |
| Document Title | Delivery Security Standard — 12-Step Lifecycle |
| Document Type | Standard (L2) |
| Version | 1.0 |
| Status | Draft — Pending Approval |
| Owner | CISO |
| Approver | Node Owner + Director of Engineering |
| Effective Date | Upon approval — [DD Month 2026] |
| Replaces | Security_Framework_Budget.xlsx Phase tabs (EX-01); Security during Dev Cycles tab (EX-02); Project Security & Incident Response Framework drafts (EX-12, EX-13) |
| References | GRC-PF-001; POL-001 through POL-010; L2-DEL-101; L1-ERM-001; RACI-001 |
| Standards | ISO/IEC 27001:2022 Cl.8; NIST CSF 2.0 PR/DE; SOC 2 CC6–CC8; NIST SP 800-53 SA-11, SA-15, CM-3 |

## 1. Purpose and Relationship to Other Lifecycle Models

This Standard defines the authoritative 12-step project lifecycle model for all Protofire engagements and provides corrected risk, control, gate, and evidence requirements for each step. It supersedes all prior phase-specific spreadsheet tabs and draft security framework documents.

The 12-step model is the authoritative lifecycle. The 8-stage gate model (G1–G8) and the 5-phase strategic model are derived subsets. Hierarchy: 12-step (authoritative) > 8-stage (operational gates) > 5-phase (strategic groupings). Checklists will be generated per step from this Standard as a downstream deliverable.

Source Correction Notice The Security_Framework_Budget.xlsx phase tabs contained Web3-specific risk categories that were valuable and have been retained. However, the original files had the following deficiencies that this Standard corrects: (1) Risks were not assigned to the correct lifecycle steps — e.g., DEPLOY-FATAL-01 was described at Phase 4 but not connected to the correct gate criteria or evidence requirements. (2) No distinction between preventive and detective controls was made. (3) Gate criteria were expressed as checklists without approval authority or evidence requirements. (4) No RACI assignment was provided per step. (5) The 12-step lifecycle was present in the "Security during Dev Cycles" tab as column headers but not developed as a governance model. All of the above have been fully rebuilt in this Standard.

## 2. Phase Group Overview

| Steps | Group | 8-Stage Map | 5-Phase Map | Primary Security Objective |
| --- | --- | --- | --- | --- |
| 1–3 | PRE-SALES | G1–G2 | Phase 1 | Prevent structurally unmanageable engagements. Score risk. Establish contractual protections. |
| 4–8 | CORE DELIVERY | G3–G6 | Phases 2–3 | Build securely. Prevent design-level and code-level failures. Validate on testnet. |
| 9 | IRREVERSIBILITY | G7 | Phase 4 | Maximum-risk event. Irreversibility gate. All prior gates must be clear. |
| 10–12 | OPERATIONS | G8 | Phase 5 | Maintain secure posture. Define liability boundaries. Manage upgrades safely. |

## 3. Per-Step Security Requirements

Each step below provides: objective, key risks, preventive controls, detective controls, gate criteria, Hard Stop conditions, required evidence, and RACI. Controls are assigned to the step at which they are first required; some controls span multiple steps (see risk IDs for cross-referencing).

| STEP 1 — ASSESSMENT ¦ Gate: Protocol class identified,Irreversibility map completed,Upgrade/pause/kill-switch policy agreed or formally rejected,Jurisdiction cleared (not OFAC-listed),Composite Risk Score calculated and documented ¦ PRE-SALES |  |
| --- | --- |
| Objective | Determine whether the engagement is commercially viable and structurally manageable. Do not assess security in isolation — assess structural manageability. |
| Key Risks | ⚠ CHAIN-FATAL-01 — On-chain irreversibility (no pause/upgrade strategy) ⚠ ECON-01 — Economic attack surface (tokenomics allows profitable attacks) ⚠ BRIDGE-01 — Validator/signer concentration ⚠ WALLET-01 — Custody ambiguity ⚠ REPUT-01 — Brand association risk |
| Preventive Controls | ✓ Complete C/B/P risk scoring worksheet before any commercial commitment ✓ Identify protocol class (DeFi / Bridge / Wallet / dApp / Standard) ✓ Map irreversibility: what cannot be undone post-deploy ✓ Verify jurisdiction against OFAC/FATF list (HS-01 trigger) |
| Detective Controls | ◉ Review proposed architecture for structural red flags ◉ Flag TVL > USD 1M without audit budget (HS-03 pre-trigger) |
| Gate Criteria | [ ] Protocol class identified [ ] Irreversibility map completed [ ] Upgrade/pause/kill-switch policy agreed or formally rejected [ ] Jurisdiction cleared (not OFAC-listed) [ ] Composite Risk Score calculated and documented |
| Hard Stops | 🔴 HS-01 if OFAC jurisdiction identified 🔴 No-Go if cross-chain bridge without multisig/timelock proposed and client refuses |
| Required Evidence | ■ C/B/P Risk Scoring Worksheet ■ Jurisdiction clearance check record |
| RACI | NO: A ¦ CISO: C ¦ AM: R ¦ TL: C ¦ PM: C ¦ fCTO: C |

| STEP 2 — PROPOSAL ¦ Gate: Security deliverables section included in proposal,Attribution rules documented,Residual risk acceptance path defined ¦ |  |
| --- | --- |
| Objective | Document commercial terms, scope, security deliverables, and residual risk path. Ensure client acknowledges audit budget and attribution rules. |
| Key Risks | ⚠ ECON-01 — Proposal scope does not include threat model budget ⚠ REPUT-01 — Attribution agreed without legal review for high-risk designs |
| Preventive Controls | ✓ Include security effort estimate in all proposal documents (line item visible to client) ✓ Include 1-pager on security deliverables expected per STD-101 ✓ Define public attribution rules (name/logo/case study) ✓ Identify and document residual risk acceptance path (who signs if things go wrong) |
| Detective Controls | ◉ Proposal review by CISO for engagements with Risk Score ≥ 2.5 ◉ Verify external audit budget acknowledged (even if deferred) |
| Gate Criteria | [ ] Security deliverables section included in proposal [ ] Attribution rules documented [ ] Residual risk acceptance path defined |
| Hard Stops | 🔴 None at this step — all Hard Stops remain as project-level gates |
| Required Evidence | ■ Proposal document with security section ■ Client acknowledgement of security scope (email or meeting notes acceptable) |
| RACI | NO: A ¦ CISO: C ¦ AM: R ¦ TL: C ¦ PM: C ¦ SE: C |

| STEP 3 — MSA / CONTRACT ¦ Gate: MSA signed by both parties,Liability cap clause present,Security annexe or security deliverables schedule referenced,Payment terms confirmed in Finance system ¦ PRE-SALES / BOUNDARY |  |
| --- | --- |
| Objective | Execute legally binding agreement before any delivery activity commences. No Kickoff may occur without signed MSA. This step marks the boundary between Sales and Delivery. |
| Key Risks | ⚠ B3 — No contractual protections (HS-02 trigger) ⚠ B1/B2 — Payment terms inadequate or payment history flagged |
| Preventive Controls | ✓ Verify MSA includes: IP assignment, liability cap, confidentiality, payment schedule, security annexe reference ✓ No Step 4 may start without signed MSA — HS-02 ✓ Payment schedule agreed and recorded against B1/B2 sub-scores |
| Detective Controls | ◉ Legal review for T3/T4 risk engagements ◉ Finance/Billing confirm payment terms recorded in billing system |
| Gate Criteria | [ ] MSA signed by both parties [ ] Liability cap clause present [ ] Security annexe or security deliverables schedule referenced [ ] Payment terms confirmed in Finance system |
| Hard Stops | 🔴 HS-02: Delivery cannot commence (Step 4) without signed MSA |
| Required Evidence | ■ Executed MSA (retained per POL-008 — 7 years) ■ Payment schedule record in Finance system |
| RACI | NO: A ¦ CISO: C ¦ AM: R ¦ PM: C ¦ FIN: I |

| STEP 4 — KICKOFF ¦ Gate: RACI populated with named individuals,Project environment set up with security baseline,Project Security Framework document initiated,Budget and costs confirmed with Finance ¦ DELIVERY |  |
| --- | --- |
| Objective | Formally initiate the delivery phase. Establish team structure, RACI assignments, project enviro nment, and start populating the Project Security Framework. |
| Key Risks | ⚠ Team staffing risk — insufficient capability for protocol complexity ⚠ Environment misconfiguration introducing security gaps |
| Preventive Controls | ✓ Assign named individuals to all RACI roles from RACI-001 template ✓ Set up development environment with security controls active (branch protection, secret scanning, SCA) ✓ Communicate to client and Finance team (HS-05 clock starts for payment monitoring) ✓ Start filling Project Security Framework document |
| Detective Controls | ◉ PM confirms all resources assigned before start ◉ CISO reviews RACI for SoD compliance per POL-004 §2.4 |
| Gate Criteria | [ ] RACI populated with named individuals [ ] Project environment set up with security baseline [ ] Project Security Framework document initiated [ ] Budget and costs confirmed with Finance |
| Hard Stops | 🔴 None specific to this step — all prior Hard Stops remain active |
| Required Evidence | ■ RACI assignment record ■ Kickoff meeting minutes ■ Project Security Framework (initial version) ■ Azure DevOps / Jira project setup confirmation |
| RACI | NO: A ¦ PM: R ¦ TL: C ¦ AM: I ¦ CISO: C ¦ Dev: R ¦ DevOps: R |

| STEP 5 — DISCOVERY PHASE ¦ Gate: Threat model approved by TL + CISO,Admin roles and key custody documented,Multisig and signer policy defined,Testnet-first deployment confirmed,Incident response plan drafted,Dependency matrix documented ¦ DELIVERY |  |
| --- | --- |
| Objective | Establish the secure technical foundation. Threat model, admin/control matrix, and architecture must be approved before build commences. This gate prevents design-level failures that no audit can fix later. |
| Key Risks | ⚠ GOV-01 — Governance attack (flash-loan voting / signer collusion) ⚠ ADMIN-01 — Privileged key abuse (single EOA or poorly distributed multisig) ⚠ DEP-01 — Dependency fragility (oracles / bridges / RPC providers) ⚠ LEGAL-02 — Implied fiduciary role (wallet/DeFi UX implying custody or advice) ⚠ ECON-01 — Economic attack surface identified and unmitigated |
| Preventive Controls | ✓ Complete threat model (all categories: technical exploits, economic exploits, governance abuse, human failure) ✓ Define admin/control matrix: who can pause / upgrade / mint / drain / change fees; timelock lengths ✓ Define multisig policy: minimum 2-of-3 signers for all production admin functions ✓ Confirm testnet-first deployment approach ✓ Draft incident response plan (pre-release) ✓ Document all oracle, bridge, and RPC dependencies with fallback mechanisms ✓ Technical architecture review: no single EOA for admin; no hard-coded keys |
| Detective Controls | ◉ CISO review of threat model before gate clearance ◉ Legal review if LEGAL-02 risk identified ◉ fCTO architecture review for T3/T4 engagements |
| Gate Criteria | [ ] Threat model approved by TL + CISO [ ] Admin roles and key custody documented [ ] Multisig and signer policy defined [ ] Testnet-first deployment confirmed [ ] Incident response plan drafted [ ] Dependency matrix documented |
| Hard Stops | 🔴 ADMIN-01: Single EOA admin without multisig → gate blocked 🔴 GOV-01: Governance attack vector unmitigated → gate blocked |
| Required Evidence | ■ Signed threat model document ■ Admin/control matrix ■ Dependency register entries ■ IRP draft |
| RACI | TL: A ¦ CISO: A ¦ Dev: R ¦ BA: R ¦ DevOps: C ¦ fCTO: C ¦ NO: I ¦ PM: I |

| STEP 6 — DELIVERY (BUILD) ¦ Gate: Internal audit complete (2-reviewer attestation),All Critical/High findings resolved or formally accepted by NO + CISO,Economic simulations completed where applicable,Residual risks documented in plain English in evidence package ¦ DELIVERY |  |
| --- | --- |
| Objective | Implement deliverables to the secure coding standard. Apply severity-asymmetric QA: one unresolved Critical smart-contract issue equals project-level risk regardless of minor issue count. |
| Key Risks | ⚠ SEC-CRIT-01 — Critical vulnerability undiscovered (reentrancy, auth bypass, arithmetic error, oracle manipulation) ⚠ ECON-02 — Gameable incentive design ("profitable but intended" exploit) ⚠ GAS-01 — Functions revert under realistic gas or block limit scenarios |
| Preventive Controls | ✓ Enforce peer code review: minimum 2 reviewers per production-bound PR; TL must review all smart contract changes ✓ Static analysis (SAST) gate in CI/CD: Critical/High findings block merge ✓ No hard-coded secrets, keys, or credentials in any repository ✓ Economic simulations for all DeFi/incentive-bearing protocols ✓ Gas limit testing for all on-chain functions under realistic network conditions ✓ Internal audit: minimum 2 reviewers (not authors); all Critical/High must be resolved before Step 8 ✓ Track all findings in issue register with severity classification |
| Detective Controls | ◉ CI/CD automated scan on every commit ◉ TL reviews PR merge decisions for security-critical components ◉ PM monitors milestone progress against delivery gate criteria ◉ QA executes test plan covering all threat model scenarios |
| Gate Criteria | [ ] Internal audit complete (2-reviewer attestation) [ ] All Critical/High findings resolved or formally accepted by NO + CISO [ ] Economic simulations completed where applicable [ ] Residual risks documented in plain English in evidence package |
| Hard Stops | 🔴 SEC-CRIT-01: 1 unresolved Critical → Step 9 blocked (equivalent to HS-03) |
| Required Evidence | ■ Internal audit report with finding disposition ■ Code review records in repository (PRs + approvals) ■ Static analysis scan reports ■ Economic simulation output (where applicable) ■ Issue register at gate date |
| RACI | TL: A ¦ Dev: R ¦ QA: R ¦ BA: C ¦ CISO: C ¦ PM: I ¦ DevOps: C |

| STEP 7 — DEMO ¦ Gate: Demo conducted with client and/or internal stakeholders,Meeting minutes recorded with all issues captured,Decision: proceed to Step 8 / return to Step 6 for rework ¦ DELIVERY |  |
| --- | --- |
| Objective | Demonstrate deliverables to client and internal stakeholders. Capture all issues raised. This is a milestone gate within the delivery phase, not a separate deployment event. |
| Key Risks | ⚠ Client acceptance failure exposing scope ambiguity ⚠ Issues identified at demo that require re-entry to Step 6 controls |
| Preventive Controls | ✓ Prepare demo environment from approved testnet build ✓ PM confirms all Step 6 gate criteria were met before scheduling demo ✓ Document scope of what is being demonstrated vs. full project scope |
| Detective Controls | ◉ Record all issues raised during demo ◉ TL assesses whether any issue requires a new Step 6 cycle |
| Gate Criteria | [ ] Demo conducted with client and/or internal stakeholders [ ] Meeting minutes recorded with all issues captured [ ] Decision: proceed to Step 8 / return to Step 6 for rework |
| Hard Stops | 🔴 If Critical issue identified at demo affecting security: re-entry to Step 6 gate required before Step 8 |
| Required Evidence | ■ Demo meeting minutes ■ Attendee list ■ Issue log from demo session |
| RACI | PM: A ¦ TL: R ¦ Dev: R ¦ BA: C ¦ AM: I ¦ NO: I ¦ CUST: I |

| STEP 8 — TESTNET DEPLOYMENT ¦ Gate: Deployment runbook tested and signed off by TL,All admin functions tested on testnet,Two-person rule applied and documented,Monitoring and alerting confirmed live on testnet,External audit engagement letter signed (if required),All fuzz/property tests passing ¦ DELIVERY |  |
| --- | --- |
| Objective | Execute full deployment runbook on testnet under production-equivalent conditions. This is the final opportunity to identify deployment-specific failures before the irreversible mainnet deployment. |
| Key Risks | ⚠ DEPLOY-FATAL-01 — Wrong owner/admin address set during deployment ⚠ PAUSE-FATAL-01 — Pause/kill-switch exists but is untested and unusable ⚠ ADMIN-01 — Multisig not tested in real deployment context ⚠ GAS-01 — Deployment fails under realistic gas conditions |
| Preventive Controls | ✓ Execute full deployment runbook on testnet — same runbook used at Step 9 ✓ Enforce two-person rule: deployer and approver must be different individuals ✓ Verify all admin functions (pause, upgrade, drain) with dry run on testnet ✓ Confirm multisig signers are all active and able to sign before Step 9 ✓ Activate monitoring and alerting against testnet — validate alerts fire correctly ✓ Fuzz testing and property-based tests run against testnet deployment ✓ External audit initiated/confirmed if required (TVL > USD 1M, DeFi/Bridge protocol, Risk Score ≥ 3.0) |
| Detective Controls | ◉ TL reviews all on-chain transaction records from testnet deployment ◉ DevOps confirms monitoring live and alerts validated ◉ CISO conducts Irreversibility Pre-Check (preview of Step 9 gate criteria) |
| Gate Criteria | [ ] Deployment runbook tested and signed off by TL [ ] All admin functions tested on testnet [ ] Two-person rule applied and documented [ ] Monitoring and alerting confirmed live on testnet [ ] External audit engagement letter signed (if required) [ ] All fuzz/property tests passing |
| Hard Stops | 🔴 Any untested admin function → gate blocked 🔴 Monitoring not live → deployment blocked at Step 9 |
| Required Evidence | ■ Testnet deployment transaction records ■ Runbook sign-off (TL + DevOps) ■ Two-person attestation ■ Monitoring validation log ■ Fuzz/property test output ■ External audit engagement letter (if applicable) |
| RACI | TL: A ¦ DevOps: R ¦ Dev: R ¦ QA: R ¦ CISO: C ¦ PM: I ¦ NO: I |

| STEP 9 — PRODUCTION DEPLOYMENT ¦ Gate: All 7 Hard Stops cleared (HS-01 through HS-07),On-chain ownership verified,Timelock and multisig tested on mainnet,Monitoring live and validated,External audit signed off (if required),NO + TL + CISO all sign Irreversibility Gate Record ¦ DELIVERY |  |
| --- | --- |
| Objective | Execute irreversible mainnet deployment. This is the highest-risk single event in the project lifecycle. Every gate criterion must be satisfied. Once deployed to mainnet, no code-level rollback is possible. |
| Key Risks | ⚠ DEPLOY-FATAL-01 — Wrong owner/admin address (catastrophic) ⚠ PAUSE-FATAL-01 — Pause function unusable (unlimited downside) ⚠ MON-01 — No on-chain monitoring (incident not detected) ⚠ CHAIN-FATAL-01 — No recovery path if exploit occurs ⚠ All prior unresolved risks re-assessed at this gate |
| Preventive Controls | ✓ Irreversibility Gate: all 7 Hard Stop conditions verified and cleared ✓ On-chain ownership verification: contract owner confirmed as intended address before go-live ✓ Timelock and multisig dry run on mainnet (pre-go-live, using test transaction) ✓ Two-person rule enforced: deployer and approver sign off ✓ Monitoring and alerting live on mainnet before any public announcement ✓ Public incident communications plan prepared and approved ✓ Formal external audit report received with all Critical/High findings resolved (if required) |
| Detective Controls | ◉ DevOps + TL verify all on-chain state matches expected post-deployment configuration ◉ CISO signs Irreversibility Gate Record ◉ NO provides final business acceptance of residual risk |
| Gate Criteria | [ ] All 7 Hard Stops cleared (HS-01 through HS-07) [ ] On-chain ownership verified [ ] Timelock and multisig tested on mainnet [ ] Monitoring live and validated [ ] External audit signed off (if required) [ ] NO + TL + CISO all sign Irreversibility Gate Record |
| Hard Stops | 🔴 HS-06: Step 9 cannot proceed without Irreversibility Gate Record 🔴 HS-07: Custody ambiguity → deployment blocked 🔴 ANY unresolved Critical audit finding → deployment blocked |
| Required Evidence | ■ Irreversibility Gate Record (signed by NO + TL + CISO) ■ On-chain ownership verification record ■ Mainnet transaction log ■ Monitoring activation confirmation ■ External audit report (if applicable) |
| RACI | NO: A ¦ TL: A ¦ CISO: A ¦ DevOps: R ¦ Dev: R ¦ PM: I ¦ AM: I ¦ DoE: C |

| STEP 10 — MAINTENANCE / SUPPORT | Gate: Formal client acceptance signed,Support boundaries documented and client-acknowledged,Key ownership transferred or explicitly retained with documentation,Security posture document delivered,Monitoring hand-off confirmed ¦ OPERATIONS |
| --- | --- |
| Objective | Manage ongoing operations within clearly defined support boundaries. Prevent responsibility creep and ensure the security posture is maintained and documented. |
| Key Risks | ⚠ OPS-01 — Responsibility creep (client assumes free or unlimited support) ⚠ REPUT-02 — Blame transfer (client ignores guidance, blames Protofire) ⚠ SEC-POST-01 — Unpatched vulnerability after handover ⚠ MON-01 — Monitoring gap if handover incomplete |
| Preventive Controls | ✓ Define support scope in written acceptance document before Step 9 go-live ✓ Document key ownership: transferred to client or retained by Protofire (explicit, not implicit) ✓ Deliver Security Posture Document to client covering: residual risks, known limitations, recommended upgrade path ✓ Maintain monitoring continuity until handover is formally complete ✓ Define incident response responsibility boundary clearly (who contacts whom) |
| Detective Controls | ◉ Monthly monitoring review per POL-010 ◉ CISO tracks any support requests that fall outside agreed scope ◉ AM/NO manage client relationship to prevent scope creep escalation |
| Gate Criteria | [ ] Formal client acceptance signed [ ] Support boundaries documented and client-acknowledged [ ] Key ownership transferred or explicitly retained with documentation [ ] Security posture document delivered [ ] Monitoring hand-off confirmed |
| Hard Stops | 🔴 SEC-POST-01: If Critical vulnerability identified post-handover, incident response procedure triggers regardless of support boundary |
| Required Evidence | ■ Signed acceptance document ■ Support scope record ■ Key ownership transfer record ■ Security posture document |
| RACI | NO: A ¦ AM: R ¦ TL: R ¦ CISO: C ¦ DevOps: C ¦ PM: I ¦ CUST: I |

| STEP 11 — UPGRADE | Gate: Change classification determined and documented (C1–C5), Appropriate approval chain completed per POL-005, Regression tests passing, Two-person sign-off for on-chain changes, Post-upgrade monitoring confirmed active ¦ OPERATIONS |
| --- | --- |
| Objective | Manage post-deployment upgrades safely. Any significant upgrade re-triggers a mini-cycle through the relevant delivery gates (minimum Steps 5→8→9 for on-chain upgrades above threshold). |
| Key Risks | ⚠ SEC-POST-01 — New vulnerability introduced by upgrade ⚠ DEPLOY-FATAL-01 — Upgrade deploys to wrong address or with wrong permissions ⚠ All Step 6 and Step 9 risks re-apply for on-chain upgrades |
| Preventive Controls | ✓ Classify change per POL-005 change classification model (C1–C5) ✓ On-chain upgrades with TVL > USD 1M: restart Steps 5→8→9 mini-cycle in full ✓ All upgrades: regression testing against full integration scope ✓ Document upgrade scope and rationale before execution ✓ Two-person rule applies to all on-chain upgrade execution |
| Detective Controls | ◉ TL reviews upgrade scope against original threat model ◉ CISO confirms whether full gate cycle is required ◉ Post-upgrade monitoring verification |
| Gate Criteria | [ ] Change classification determined and documented (C1–C5) [ ] Appropriate approval chain completed per POL-005 [ ] Regression tests passing [ ] Two-person sign-off for on-chain changes [ ] Post-upgrade monitoring confirmed active |
| Hard Stops | 🔴 Any upgrade bypassing the mini-cycle when TVL > USD 1M is a HS-06 equivalent |
| Required Evidence | ■ Change record in REG-509 ■ Regression test report ■ Two-person attestation (on-chain changes) ■ Post-upgrade monitoring log |
| RACI | TL: A ¦ Dev: R ¦ QA: R ¦ DevOps: R ¦ CISO: C ¦ NO: I ¦ PM: I |

| 12 — NEW DEPLSTEP OYMENTS ¦ Gate: New engagement formally opened in project system,Prior engagement formally closed,New C/B/P score documented ¦ RESTART |  |
| --- | --- |
| Objective | Formally initiate a new project engagement. All 12 lifecycle steps restart. The prior engagement history informs but does not bypass the new engagement risk scoring and gate process. |
| Key Risks | ⚠ REPUT-01 — Reputational risk carried from prior engagement ⚠ OPS-01 — Scope of new engagement conflated with ongoing support |
| Preventive Controls | ✓ New C/B/P risk score calculated for the new engagement ✓ Prior engagement history reviewed: any outstanding issues documented in new Step 1 record ✓ Clear engagement boundary documented: what ends (prior engagement) vs. what begins (new engagement) |
| Detective Controls | ◉ CISO confirms no open Hard Stop conditions from prior engagement are being carried forward ◉ AM/NO confirm billing and contract reset |
| Gate Criteria | [ ] New engagement formally opened in project system [ ] Prior engagement formally closed [ ] New C/B/P score documented |
| Hard Stops | 🔴 Any unresolved HS condition from prior engagement blocks new Step 3 unless resolved |
| Required Evidence | ■ New project initiation record ■ Prior engagement close-out record ■ New C/B/P score worksheet |
| RACI | NO: A ¦ AM: R ¦ PM: R ¦ CISO: C ¦ TL: I |

## 4. Cross-Step Controls (Active Across Multiple Steps)

| Control | Type | Active at Steps | Description |
| --- | --- | --- | --- |
| C/B/P Score Currency | Preventive | 1, 3, and at every gate for T3/T4 | Score must be recalculated if any material change occurs to deal size, payment history, team capability, or TVL. |
| Two-Person Rule | Preventive | 8, 9, 11 | No single individual may both author and approve a production deployment or upgrade. |
| Monitoring Continuity | Detective | 9, 10, 11, 12 | On-chain monitoring must remain active without interruption. Handover of monitoring responsibility must be formally documented. |
| Incident Response Readiness | Preventive + Detective | 5→ongoing | IRP must be drafted at Step 5 and remain current throughout operations. |
| Payment Arrears Tracking | Detective | 3→ongoing | Finance/Billing monitors against 30-day (Amber) / 60-day (Red/HS-05) thresholds. |
| Hard Stop Re-verification | Preventive | At every gate (G3–G8) | All 7 Hard Stop conditions are re-verified at each gate, not only at the gate where they were first triggered. |

# RACI-001 — Unified Project RACI Matrix

| Document ID | RACI-001 |
| --- | --- |
| Document Title | Unified Project RACI Matrix |
| Version | 1.0 |
| Status | Draft — Pending Approval |
| Owner | Node Owner + CISO |
| Approver | Director of Engineering |
| Effective Date | Upon approval |
| Replaces | RACI_PROJECT sheet; Template sheet; TVL Growth Node sheet (all from RACI_Matrix xlsx) |
| Note | Node Owner may fulfil PM and/or AM roles when Node = 1 Project. In this case, SoD compensating controls per POL-004 §2.4 apply. A = Accountable ¦ R = Responsible ¦ C = Consulted ¦ I = Informed |

RACI Key A (Accountable) — Single owner; verifies and approves quality; can hold only ONE A per activity. R (Responsible) — Does the work; multiple R allowed. C (Consulted) — Provides expertise before/during; two-way communication. I (Informed) — Receives updates; one-way communication. When Node Owner acts as PM and/or AM, any gate decision marked A(NO) requires DoE or fCTO co-sign at T2+ (POL-004 §2.4).

| Activity / Responsibility | NO | CISO | DoE | fCTO | PM | AM | RM | TL | Dev | QA | BA | DevOps |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. PRE-SALES — Steps 1–3 |  |  |  |  |  |  |  |  |  |  |  |  |
| C/B/P Risk Scoring (Step 1) | A | C | — | C | C | R | — | C | — | — | — | — |
| Protocol class identification | A | C | — | C | C | R | — | R | — | — | C | — |
| Jurisdiction / OFAC check | A | A | — | — | R | R | — | — | — | — | — | — |
| Proposal — security section | C | R | — | C | C | A | — | R | — | — | C | — |
| Client risk communication | C | C | — | C | C | A | — | C | — | — | R | — |
| MSA structuring and sign-off | A | C | — | — | C | R | — | — | — | — | — | — |
| Security annexe in MSA | C | A | — | — | — | R | — | C | — | — | — | — |
| Approval of project start | A | C | C | C | R | R | — | C | — | — | — | — |
| 2. KICKOFF — Step 4 |  |  |  |  |  |  |  |  |  |  |  |  |
| RACI assignment — populate names | A | C | — | C | R | I | R | C | — | — | — | — |
| Resource allocation and staffing | A | — | C | C | R | — | A | C | — | — | — | — |
| Team member interviewing | C | — | C | C | R | I | A | R | — | — | — | — |
| Project environment setup | I | C | — | — | R | — | — | C | R | — | — | A |
| Security baseline configuration | I | A | — | — | R | — | — | C | R | — | — | R |
| Project Security Framework init | I | A | — | C | I | — | — | R | — | — | — | — |
| Budget and costs confirmation | A | — | C | — | R | C | — | — | — | — | — | — |
| Kickoff presentation / meeting | I | I | — | C | R | C | — | R | — | — | — | — |
| 3. DISCOVERY — Step 5 |  |  |  |  |  |  |  |  |  |  |  |  |
| Threat model (all categories) | I | A | — | C | I | — | — | R | C | — | C | — |
| Admin/control matrix | I | A | — | C | I | — | — | R | C | — | — | — |
| Multisig / signer policy | A | A | — | — | — | — | — | R | C | — | — | — |
| Dependency fragility assessment | I | C | — | C | I | — | — | A | R | — | C | C |
| Incident response plan draft | I | A | — | — | I | — | — | R | — | — | — | — |
| Technical architecture review | I | C | — | A | I | — | — | R | C | — | — | C |
| 4. DELIVERY — Steps 6–7 |  |  |  |  |  |  |  |  |  |  |  |  |
| Task creation and prioritization | I | — | — | — | A | — | — | C | R | R | R | — |
| Peer code review (≥2 reviewers) | — | — | — | — | I | — | — | A | R | R | — | — |
| Static analysis / CI/CD gate | — | C | — | — | I | — | — | A | R | — | — | R |
| Economic simulations | I | A | — | C | — | — | — | R | R | — | — | — |
| Internal audit (2 reviewers) | I | C | — | — | I | — | — | A | — | R | — | — |
| Customer communication | C | — | — | C | R | A | — | R | — | — | — | — |
| Demo preparation and delivery | I | — | — | C | A | I | — | R | R | — | — | — |
| Issue tracking and resolution | I | — | — | — | A | — | — | R | R | R | R | — |
| Manage project documentation | I | C | — | — | A | — | — | R | R | — | R | — |
| 5. TESTNET — Step 8 |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment runbook (testnet) | I | C | — | — | I | — | — | A | R | — | — | R |
| Fuzz / property testing | — | C | — | — | I | — | — | A | R | R | — | — |
| Admin function dry run | I | C | — | — | — | — | — | A | R | — | — | R |
| Monitoring setup and validation | I | C | — | — | — | — | — | C | — | — | — | A |
| Two-person rule attestation | I | A | — | — | I | — | — | R | R | — | — | R |
| External audit engagement | A | A | — | — | — | C | — | R | — | — | — | — |
| 6. PRODUCTION DEPLOYMENT — Step 9 |  |  |  |  |  |  |  |  |  |  |  |  |
| Irreversibility Gate all HS checks | A | A | C | — | I | — | — | R | — | — | — | — |
| On-chain ownership verification | I | A | — | — | — | — | — | R | — | — | — | R |
| Mainnet deployment execution | I | C | — | — | I | — | — | A | R | — | — | R |
| Two-person production rule | A | A | — | — | — | — | — | R | R | — | — | — |
| Monitoring live — production | I | A | — | — | — | — | — | C | — | — | — | R |
| Gate record sign-off | A | A | C | — | I | — | — | R | — | — | — | — |
| 7. OPERATIONS — Steps 10–12 |  |  |  |  |  |  |  |  |  |  |  |  |
| Formal client acceptance | A | C | — | — | I | R | — | R | — | — | — | — |
| Support boundary documentation | A | C | — | — | R | A | — | C | — | — | — | — |
| Security posture document | I | A | — | — | — | — | — | R | — | — | — | — |
| Key ownership transfer record | A | A | — | — | R | C | — | R | — | — | — | — |
| Ongoing monitoring (production) | I | A | — | — | — | — | — | C | — | — | — | R |
| Upgrade change classification | A | C | — | — | R | — | — | A | R | — | — | — |
| Upgrade testnet mini-cycle | I | C | — | — | I | — | — | A | R | R | — | R |
| Post-delivery loop / upsell | A | — | — | C | R | A | — | — | — | — | — | — |
| New engagement C/B/P reset | A | C | — | C | R | R | — | — | — | — | — | — |
| 8. GOVERNANCE & MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |
| Risk register maintenance | I | A | — | — | — | — | — | C | — | — | — | — |
| Exception register maintenance | C | A | C | — | — | — | — | — | — | — | — | — |
| Security awareness training | I | A | — | — | R | — | — | — | R | R | R | R |
| Access review (quarterly) | I | A | — | — | — | — | — | C | — | — | — | — |
| KRI dashboard review (monthly) | A | R | C | — | — | — | — | — | — | — | — | — |
| Internal audit | I | A | I | — | — | — | — | C | — | — | — | — |
| Management review (annual) | A | R | A | — | — | — | — | — | — | — | — | — |
| Policy review and update | C | A | C | — | — | — | — | — | — | — | — | — |
| Budget / time management | A | C | C | — | R | — | — | — | — | — | — | — |
| Status reporting to stakeholders | A | C | — | C | R | R | — | — | — | — | — | — |
| Daily standup / team meetings | I | — | — | — | A | — | — | R | R | R | R | — |
| Retrospective meeting | A | — | — | — | R | — | — | — | R | R | R | — |
| Conflict resolution / escalation | A | C | C | I | R | A | — | — | — | — | — | — |
| Sub-contractor management | A | C | C | — | R | — | A | — | — | — | — | — |
| Billing and invoicing | A | — | — | — | R | R | — | — | — | — | — | — |

# MAP-001 — Standards Mapping Document

| Document ID | MAP-001 |
| --- | --- |
| Document Title | Standards Mapping Document |
| Version | 1.0 |
| Status | Draft |
| Owner | CISO |
| Approver | Director of Engineering |
| Standards Covered | ISO/IEC 27001:2022 · ISO/IEC 27002:2022 · NIST CSF 2.0 · NIST SP 800-53 Rev.5 · COBIT 2019 · SOC 2 TSC · ISO 31000:2018 · GDPR |
| Mapping Basis | Clause-level references where possible; full/partial/related distinction applied |

Mapping Conventions Full Alignment: The policy control directly satisfies the standard clause requirement. Partial Alignment: The policy control addresses part of the standard clause; complementary controls required. Related Reference: The policy control is related to but does not fully implement the clause; noted for awareness. Only standards genuinely supported by source material and organizationally applicable are included. PCI DSS is not mapped as no cardholder data environment exists. ISO 9001 is informatively related but not operationally mapped.

| Policy | § | Control Description | Owner Role | Step(s) | Standard | Clause | Alignment | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POL-001 | §4 | Governance mandate and role structure | Node Owner | All | ISO/IEC 27001:2022 | 5.1, 5.3 | Full — leadership responsibility and organizational roles defined | Leadership commitment and organizational roles mapped to Node Owner and DoE accountability structure |
| POL-001 | §5.1 | Mandatory 12-step lifecycle compliance | PM + TL | Steps 1–12 | ISO/IEC 27001:2022 | 8.1 | Full — planned, controlled processes for ISMS scope | Lifecycle gates implement operational planning and control requirements |
| POL-001 | §5.3 | Hard Stop conditions (HS-01 to HS-07) | NO + CISO | Steps 1, 3, 9 | NIST CSF 2.0 | GV.RM-06 | Full — risk-informed decision making with defined stop criteria | Hard Stops operationalize risk appetite thresholds as mandatory decision gates |
| POL-001 | §5.5 | Risk-proportionate governance tiers | NO + CISO | All | ISO 31000:2018 | 6.3.3 | Full — risk treatment proportionate to risk level | Governance intensity scales with Composite Risk Score across 4 tiers |
| POL-001 | §5.4 | Node Owner SoD requirement when multi-role | NO + DoE | All | SOC 2 TSC | CC3.3 | Full — management override controls | DoE co-sign requirement compensates for single-individual multi-role execution |
| POL-002 | §3.1 | Peer code review (≥2 reviewers) | TL + QA | Step 6 | NIST SP 800-53 Rev.5 | SA-11(1) | Full — code review integrated into development | Minimum 2-reviewer requirement with TL mandatory for security-critical code |
| POL-002 | §3.1 | Static analysis at CI/CD gate | DevOps + Dev | Step 6 | ISO/IEC 27001:2022 | 8.29 | Full — testing integrated into software development | SAST tooling enforced at CI/CD; Critical/High block merge |
| POL-002 | §3.2 | Principle of least privilege (access) | CISO | Steps 4, 10 | NIST SP 800-53 Rev.5 | AC-6 | Full — least privilege principle | Role-scoped, time-limited, project-scoped access requirements |
| POL-002 | §3.3 | Key and secret management — no hard-coded credentials | TL + Dev | Steps 5–9 | ISO/IEC 27002:2022 | 8.24, 8.25 | Full — cryptographic key management and secure coding | HSM/vault requirement for production key material; prohibition on hard-coded secrets |
| POL-002 | §3.5 | Threat model (Web3 categories) | TL + CISO | Step 5 | NIST SP 800-53 Rev.5 | SA-11(2), RA-3 | Full — threat modeling in development | Expanded threat model covering technical, economic, governance, and human failure vectors |
| POL-002 | §3.5 | Two-person rule for production deployment | TL + DevOps | Steps 8, 9 | SOC 2 TSC | CC8.1 | Full — authorization controls for production changes | Deployer and approver must be distinct individuals at Steps 8 and 9 |
| POL-002 | §3.5 | External audit for TVL > USD 1M / DeFi/Bridge | NO + TL | Step 8–9 | NIST SP 800-53 Rev.5 | CA-2 | Partial — third-party assessment; clause covers formal audits | External audit requirement operationalizes independent assessment for highest-risk deployments |
| POL-002 | §3.6 | GDPR Art.33 notification within 72 hours | CISO | Step 10+ | GDPR | Art.33 | Full — personal data breach notification within 72 hours | Explicit 72-hour timeline matches GDPR Art.33 requirement |
| POL-003 | §2 | C/B/P Risk Scoring Framework | AM + NO + CISO | Steps 1, 3 | ISO/IEC 27001:2022 | 6.1.2 | Full — information security risk assessment | Composite scoring addresses financial, contractual, and project risk dimensions systematically |
| POL-003 | §2 | Risk acceptance tiers (T1–T4) | NO + DoE + CISO | All | ISO 31000:2018 | 6.5.2 | Full — risk acceptance criteria | Four-tier acceptance model with explicit approval authorities matches risk acceptance criteria requirement |
| POL-003 | §3 | Phase-specific Web3 risk register | CISO | All | ISO/IEC 27001:2022 | 6.1.2(d) | Full — risk register with owner and treatment | 18 risk IDs assigned to lifecycle steps with preventive/detective controls and Hard Stop triggers |
| POL-003 | §4 | Risk register governance and review frequency | CISO + NO | All | COBIT 2019 | APO12.06 | Full — monitor and communicate risk | Review frequency scales with engagement risk tier from monthly to bi-weekly |
| POL-004 | §2.1 | Principle of least privilege | CISO | Steps 4, 10 | ISO/IEC 27002:2022 | 8.2 | Full — privileged access rights managed | Role-scoped, project-scoped, time-limited access requirements |
| POL-004 | §2.2 | Access provisioning and deprovisioning timelines | CISO + NO | Steps 4, 10 | ISO/IEC 27001:2022 | 5.18 | Full — access rights provisioning and deprovisioning lifecycle | 1-business-day deprovisioning requirement; production access separate approval |
| POL-004 | §2.3 | Shared credentials prohibition | CISO | All | SOC 2 TSC | CC6.2 | Full — logical access controls; unique credentials | Explicit prohibition; exception requires CISO waiver and compensating monitor |
| POL-004 | §2.4 | Segregation of duties — SoD rules table | CISO + DoE | All | COBIT 2019 | DSS06.03 | Full — separation of duties and responsibilities | 7-row SoD table with compensating controls for each conflict scenario |
| POL-004 | §2.5 | On-chain admin multisig (≥2-of-3) | TL + NO | Steps 8, 9, 11 | NIST SP 800-53 Rev.5 | AC-5 | Full — separation of duties | Minimum 2-of-3 multisig for all production on-chain admin functions |
| POL-004 | §2.6 | Quarterly access review | CISO | Quarterly | ISO/IEC 27001:2022 | 5.18, 9.1 | Full — access rights review | Formal quarterly review with 5-business-day remediation requirement |
| POL-005 | §2 | Change classification model (C1–C5) | PM + TL + NO | Steps 6, 9, 11 | ISO/IEC 27001:2022 | 8.32 | Full — change management procedures | 5-class model with approval chains, documentation, and rollback requirements per class |
| POL-005 | §3.2 | On-chain change — mini-cycle for TVL>$1M | TL + CISO | Step 11 | NIST SP 800-53 Rev.5 | CM-3(6) | Full — security impact analysis for changes | Full Steps 5→8→9 mini-cycle for significant on-chain upgrades |
| POL-005 | §3.3 | Emergency change retrospective within 24 hours | CISO | Any | SOC 2 TSC | CC8.1 | Full — emergency change authorization | CISO authorization + 24-hour retrospective documentation requirement |
| POL-006 | §2 | Severity asymmetry — 1 Critical = project risk | TL + QA | Steps 6–9 | NIST SP 800-53 Rev.5 | SA-11 | Full — developer security testing | Explicit Web3 severity model; 1 Critical blocks Step 9 regardless of minor issue count |
| POL-006 | §2 | Fuzz and property testing requirement | Dev + QA | Step 8 | ISO/IEC 27002:2022 | 8.29 | Full — security testing in development | Fuzz/property test requirement for all critical execution paths before production |
| POL-006 | §2 | Economic simulations for DeFi/incentive protocols | TL + CISO | Step 6 | NIST SP 800-53 Rev.5 | SA-15 | Partial — security engineering principles; economic simulation not explicitly named | Web3-specific control not in NIST taxonomy; mapped to closest SA-15 system security engineering clause |
| POL-007 | §2 | Third-party risk classification (T1–T4) | NO + CISO | Steps 1, 4 | ISO/IEC 27001:2022 | 5.19, 5.22 | Full — third-party information security policy | 4-tier classification with assessment, monitoring, and review requirements per tier |
| POL-007 | §3 | Sub-contractor security obligations | NO + CISO | Step 4 | SOC 2 TSC | CC9.2 | Full — vendor and business partner management | Contractual security obligations, right-to-audit, incident notification for sub-contractors at T3+ risk |
| POL-007 | §4 | Oracle/bridge dependency documentation | TL | Step 5 | NIST SP 800-53 Rev.5 | SA-9 | Full — external information system services | Dependency matrix with provider, failure mode, fallback, and monitoring required before Step 5 gate |
| POL-008 | §2 | Evidence requirements per lifecycle step | PM + TL + CISO | All | ISO/IEC 27001:2022 | 7.5 | Full — documented information control | 12-row evidence requirements table covers all lifecycle steps from Step 1 to Step 10+ |
| POL-008 | §3 | Retention schedule — MSA and legal docs 7 years | NO + Legal | All | GDPR | Art.30 | Partial — GDPR Art.30 addresses ROPA specifically; 7-year legal retention follows national law | Retention schedule aligns GDPR ROPA and general legal document retention requirements |
| POL-008 | §3 | ROPA retention per GDPR Art.30 | CISO (as DPO) | Ongoing | GDPR | Art.30 | Full — records of processing activities mandatory | ROPA maintained by CISO acting as DPO; retained for life of processing plus 5 years |
| POL-009 | §2 | Exception classification (E1–E4) | CISO + NO + DoE | All | ISO/IEC 27001:2022 | 6.1.3 | Full — Statement of Applicability and exception tracking | 4-class exception model mirrors ISO 27001 Annex A applicability framework |
| POL-009 | §3 | Hard Stop override absolute prohibition | DoE + CISO | All | NIST SP 800-53 Rev.5 | PM-6 | Full — measures of performance; risk-informed governance | HS-01 (OFAC) and HS-02 (no MSA) cannot be excepted under any circumstances |
| POL-010 | §2 | Weekly Security 360 review | CISO | Ongoing | ISO/IEC 27001:2022 | 9.1 | Full — monitoring, measurement, analysis, evaluation | Weekly cadence with risk register update, incident review, and access anomaly detection |
| POL-010 | §2 | Annual internal audit | CISO | Annual | ISO/IEC 27001:2022 | 9.2 | Full — internal audit programme | Full ISMS scope internal audit; CAPA plan required |
| POL-010 | §2 | Annual management review | NO + DoE + CISO | Annual | ISO/IEC 27001:2022 | 9.3 | Full — management review requirements | ISMS performance, policy adequacy, and resource requirements reviewed annually |
| POL-010 | §3 | KRI dashboard (8 KRIs with R/A/G thresholds) | CISO + NO | Monthly | COBIT 2019 | MEA01.04 | Full — monitor and evaluate performance and conformance | 8-KRI model with Green/Amber/Red thresholds and defined actions at Red |
| POL-010 | §2 | Continuous on-chain monitoring (automated) | DevOps + CISO | Steps 9+ | NIST CSF 2.0 | DE.CM-01 | Full — continuous monitoring of networks and infrastructure | Automated on-chain monitoring for production deployments; alerts trigger incident log |
| POL-010 | §4 | PDCA improvement cycle | CISO + NO + DoE | Annual + triggered | ISO/IEC 27001:2022 | 10.1, 10.2 | Full — continual improvement; nonconformity and corrective action | PDCA cycle explicitly mapped to ISO 27001 Cl.9.3 and Cl.10.2 requirements |
| STD-101 | Step 5 | Admin/control matrix (pause/upgrade/drain) | TL + CISO | Step 5 | NIST SP 800-53 Rev.5 | AC-3, AC-5 | Full — access enforcement and separation of duties | Explicit documentation of all privileged on-chain functions with timelock durations |
| STD-101 | Step 9 | Irreversibility Gate (all 7 HS checks) | NO + TL + CISO | Step 9 | NIST SP 800-53 Rev.5 | CM-9, SA-10 | Full — configuration management and developer configuration management | 7-condition gate prevents irreversible deployment without confirmed controls |
| STD-101 | Step 9 | On-chain ownership verified before go-live | TL + DevOps | Step 9 | SOC 2 TSC | CC7.1 | Full — system monitoring and protection against vulnerabilities | Contract owner verification on-chain is a detective control at the irreversibility gate |
| STD-101 | Steps 1–12 | Cross-step: Hard Stop re-verification at every gate | CISO + TL | All gates | ISO/IEC 27001:2022 | 6.1, 8.1 | Full — planning and operational control of ISMS | Hard Stops are verified at every gate, not only at the step of first trigger |

# GAP-001 — Gap & Remediation Log

| Document ID | GAP-001 |
| --- | --- |
| Title | Gap & Remediation Log |
| Version | 1.0 |
| Status | Draft |
| Owner | CISO |
| Total Gaps Identified | 18 (4 Critical, 5 High, 5 Medium, 4 Low) |
| Gaps Resolved by This Framework | 14 (fully); 3 (partially); 1 (open — SoA) |

Summary Critical (4): All 4 resolved within this framework. Primary issues were missing policies (access control, change management), incorrect/incomplete phase-control mappings, and RACI fragmentation. High (5): All 5 resolved within this framework. Exception management, documentation/retention, monitoring, QA, and vendor risk policies all generated. Medium (5): 3 fully resolved; 2 partially resolved (ROPA must be created operationally; signing ceremony procedure is a pending deliverable). Low (4): 1 fully resolved; 3 open and tracked for follow-on action (SoA, Internal Audit Programme, Node Configuration Register).

| ID | Severity | Title | Detail | Remediation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| GAP-01 | CRITICAL | No formal Access Control or Segregation of Duties policy existed | Source RACI sheets contained SoD-relevant roles but no policy governed access provisioning, deprovisioning, privilege management, or the two-person rule for deployments. This is a mandatory ISO 27001:2022 Cl.5.15–5.18 requirement. | Addressed by POL-004 (Access Control & Segregation of Duties Policy) | CISO | Resolved — POL-004 generated |
| GAP-02 | CRITICAL | No Change Management policy existed | The Security Framework Budget workbook described upgrade scenarios (Step 11) but no formal change management framework governed classification, approval chains, rollback requirements, or on-chain change controls. | Addressed by POL-005 (Change Management Policy) | Node Owner | Resolved — POL-005 generated |
| GAP-03 | CRITICAL | Risk/control mappings in source spreadsheet were incorrect and incomplete | Phase tabs in Security_Framework_Budget.xlsx lacked: preventive/detective distinction; approval authority per gate; evidence requirements; RACI per step; correct step assignment for 8 of 18 identified risks (e.g., DEPLOY-FATAL-01 described at Phase 4 description but not connected to gate criteria or evidence). | Fully rebuilt in STD-101 for all 12 lifecycle steps | CISO | Resolved — STD-101 generated |
| GAP-04 | CRITICAL | Three inconsistent RACI models across source files with no single authority | RACI_PROJECT (5 roles), Template (12 roles), and TVL Growth Node (8 roles) sheets contained overlapping but non-identical role structures. "fCTO Extended" appeared as both Account Manager and Director of Engineering in different sheets. Security roles (CISO/CISO, GRC, DPO) were absent entirely. | Resolved via normalized 16-role model and RACI-001 | Node Owner + CISO | Resolved — RACI-001 generated; legacy sheets retired |
| GAP-05 | HIGH | No Exception & Deviation Management policy existed | No formal process governed deviations from policy requirements. This created risk of informal workarounds to security controls without accountability or audit trail. | Addressed by POL-009 (Exception & Deviation Management Policy) | CISO | Resolved — POL-009 generated |
| GAP-06 | HIGH | No Documentation & Records Retention policy existed | Evidence requirements were implied by gate checklists in source material but no formal policy governed retention periods, storage locations, or GDPR ROPA obligations. | Addressed by POL-008 (Documentation & Records Retention Policy) | CISO | Resolved — POL-008 generated |
| GAP-07 | HIGH | No Monitoring & Continuous Assurance programme was formally documented | On-chain monitoring was mentioned at Step 9 in source material but no recurring monitoring schedule, KRI framework, internal audit programme, or management review cadence existed. | Addressed by POL-010 (Monitoring & Continuous Assurance Policy) | CISO | Resolved — POL-010 generated; 8 KRIs defined |
| GAP-08 | HIGH | No formal QA policy with severity asymmetry principle for Web3 | Testing was referenced in Phase 3 of the budget workbook but without: minimum reviewer counts; severity-asymmetric treatment; fuzz/property testing requirement; economic simulation requirement for DeFi; or external audit conditions. | Addressed by POL-006 (Testing & Quality Assurance Policy) | Technical Lead | Resolved — POL-006 generated |
| GAP-09 | HIGH | No vendor/third-party risk policy for oracles, bridges, and sub-contractors | DEP-01 risk (dependency fragility) was identified in Phase 2 source material but no policy governed vendor classification, assessment, or contractual security obligations for sub-contractors or protocol dependencies. | Addressed by POL-007 (Third-Party & Vendor Risk Policy) | Node Owner | Resolved — POL-007 generated |
| GAP-10 | MEDIUM | DPO function not formally assigned — GDPR Art.37 risk | No individual was designated as Data Protection Officer or equivalent. CISO is now confirmed as the DPO-function holder but this has not been formally documented or communicated to a supervisory authority if required. | CISO formally assigned DPO function per POL-001 and RACI-001. Formal DPA registration should be reviewed. | CISO | Partially resolved — designation made; DPA filing review required |
| GAP-11 | MEDIUM | ROPA (GDPR Art.30) not referenced in any source document | No Register of Processing Activities was identified in source material despite Protofire handling client data as a processor and potentially as a controller for employee/contractor data. | ROPA requirement addressed in POL-008 retention schedule; REG-505 entry referenced | CISO (DPO function) | Partially resolved — policy requirement added; ROPA must be created operationally |
| GAP-12 | MEDIUM | No formally documented Information Security Policy (normalized) | The Protofire Security Program document existed but contained legacy role names, no metadata, no formal approval block, and no standards references. Not fit for audit. | Replaced by POL-002 (Information Security Policy) with normalized roles and full metadata | CISO | Resolved — POL-002 generated |
| GAP-13 | MEDIUM | No formal Project Governance Policy at umbrella level | Governance was spread across multiple documents (L0-1 Charter, L1-ERM-001, L2-DEL-101) but no single document governed project-level governance requirements, Hard Stop definitions, and lifecycle compliance in one place accessible to all Node Owners. | Addressed by POL-001 (Project Governance Policy) | Node Owner | Resolved — POL-001 generated |
| GAP-14 | MEDIUM | On-chain monitoring requirement was described but not operationalized | Source material (Phase 4/5 tabs) mentioned monitoring as a gate requirement but provided no specification: what to monitor, what triggers an alert, who receives alerts, or how alerts connect to incident response. | Addressed in POL-010 §2 (continuous monitoring) and STD-101 Steps 8, 9, 10 | DevOps + CISO | Resolved in policy; operational tooling selection required separately |
| GAP-15 | MEDIUM | Signing ceremony / key custody procedure referenced but not defined | The GRC Master Framework referenced a "Signing Ceremony" procedure (CL-411) for multisig key management but no such procedure exists in the source material reviewed. | Admin/control matrix requirement in STD-101 Step 5 partially addresses this; full signing ceremony procedure is a pending deliverable | CISO + TL | Partially resolved — referenced in STD-101; procedure document required |
| GAP-16 | LOW | Statement of Applicability (SoA) not produced | ISO 27001:2022 Cl.6.1.3 requires a Statement of Applicability documenting which Annex A controls are applicable, applicable controls that are not implemented, and justification. No SoA exists. | Outside scope of this framework output; recommended as next deliverable after this framework is approved | CISO | Open — recommended next deliverable |
| GAP-17 | LOW | Internal Audit Programme not yet formally established | POL-010 defines the annual internal audit requirement but the audit programme (scope, schedule, methodology, auditor competence criteria) has not been documented. | Recommended as a follow-on deliverable (PRO-205 in GRC Master Framework) | CISO | Open — policy requirement exists; programme document required |
| GAP-18 | LOW | Node Owner conflict of interest governance partially informal | The rule that a Node Owner acting as PM and AM must obtain DoE or fCTO co-sign at T2+ is established in POL-001 §5.4 and POL-004 §2.4, but no formal register tracks which Nodes are operating in single-person multi-role configuration. | Recommend adding a "Node configuration register" to the exception register or a new register field in REG-506 | Node Owner + CISO | Open — policy requirement exists; operational tracking required |

## Priority Action List (Open and Partially Open Items)

| # | Gap | Action Required | Owner | Target |
| --- | --- | --- | --- | --- |
| 1 | GAP-10 | Formally register CISO as DPO with relevant supervisory authority if Protofire is a controller under GDPR. Review DPA filing obligations with legal counsel. | CISO + Legal | 60 days from approval |
| 2 | GAP-11 | Create the ROPA (REG-505) documenting all processing activities where Protofire acts as processor or controller. Start with client project data flows. | CISO (DPO function) | 60 days |
| 3 | GAP-15 | Draft and approve signing ceremony / key custody procedure (CL-411) for all production multisig operations. | CISO + TL | 90 days |
| 4 | GAP-16 | Produce Statement of Applicability per ISO 27001:2022 Cl.6.1.3 covering all Annex A controls relevant to the ISMS scope. | CISO | 120 days |
| 5 | GAP-17 | Formalise the Internal Audit Programme document covering: scope, schedule, methodology, and auditor competence. | CISO | 90 days |
| 6 | GAP-18 | Add a Node Configuration Register (or field in REG-506) tracking which Nodes operate in single-person multi-role configuration and their compensating controls. | Node Owner + CISO | 60 days |