PROTOFIRE Web3 Development & Governance L0-2 GRC PROGRAMME GOVERNANCE CHARTER GRC Operating Model · Budget Authority · Performance Measurement

| Document ID | L0-2 |
| --- | --- |
| Document Title | GRC Programme Governance Charter |
| Document Type | Foundational Charter (Level 0) |
| Owner | GRC Manager (CISO oversight) |
| Approver | Chief Executive Officer (CEO) and Chief Information Security Officer (CISO) |
| Version | 1.0 |
| Status | Draft — Pending CEO / CISO Approval |
| Creation Date | 2026-04-02 |
| Effective Date | [YYYY-MM-DD — populate on approval] |
| Last Review Date | 2026-04-02 |
| Next Review Date | 2027-04-02 |
| Classification | Confidential — Internal |
| ISO 27001 Reference | Clause 5.1 (Leadership), 5.2 (Policy), 6.1 (Actions to Address Risk), 9.3 (Management Review) |
| NIST CSF 2.0 | GV.OC (Organisational Context), GV.RM (Risk Management), GV.OV (Oversight) |
| Parent Document | L0-1 GRC Charter — Information Security Charter |
| Related L0 Documents | L0-4 ISMS Scope Statement · L0-5 Risk Appetite Statement |
| Hierarchy Position | L0 Foundation — governs the operating model of all GRC programme activities |

# 1. Purpose and Programme Mission

This document establishes the Protofire GRC Programme Governance Charter. While L0-1 (Information Security Charter) constitutes the founding mandate of the Information Security Management System (ISMS) and establishes the security policy hierarchy, this charter governs how the GRC programme itself is organised, operated, resourced, measured, and continuously improved.

The GRC Programme Charter defines the operating model through which Protofire translates its security commitments, risk appetite, and compliance obligations (as set out in L0-1, L0-4, and L0-5) into a functioning, evidence-producing, audit-ready programme. It is the mechanism by which policy intent becomes operational reality.

Charter Authority

This charter is authorised by the CEO and CISO. It is subordinate only to L0-1 (Information Security Charter) and takes precedence over all L1 Standards, L2 Procedures, and operational documents with respect to GRC programme governance. Amendments require CEO and CISO co-approval.

## 1.1 Programme Mission Statement

To operate a proportionate, evidence-producing Governance, Risk & Compliance programme that:

- Protects Protofire's financial assets, reputation, and client obligations;

- Enables confident delivery of high-stakes Web3 engagements through risk-calibrated controls;

- Demonstrates compliance with applicable legal, regulatory, and contractual obligations to any external auditor, regulator, or counterparty;

- Matures systematically toward ISO/IEC 27001:2022 certification readiness and Big 4 external audit readiness;

- Respects the operational reality of a distributed, node-based, Web3-native organisation — controls must be workable, not theoretical.

# 2. Programme Scope

The GRC programme covers all activities required to govern, measure, improve, and evidence the Protofire ISMS and risk management framework. Programme scope is distinct from ISMS scope (defined in L0-4) — the programme operates across all of the following dimensions:

| Scope Dimension | Description |
| --- | --- |
| Policy & Standards Management | Maintenance, review, version control, and approval of all L0–L4 documents per the document hierarchy defined in L0-1 §6. |
| Risk Register Operations | Active management of REG-501 (Enterprise Risk Register) across all delivery nodes: risk identification, scoring, acceptance, monitoring, and quarterly re-score. |
| Evidence Calendar Execution | Execution of the 23-activity recurring evidence schedule (GRC-MASTER-001 Appendix A) — ensuring activities are completed, evidenced, and archived on schedule. |
| Delivery Gate Programme | Oversight of the 12-step delivery security gate model (STD-101, CL-PHASE-001) across all active project engagements in both Track A and Track B. |
| Compliance Monitoring | Tracking compliance with ISO 27001:2022, NIST CSF 2.0, GDPR, DORA, OFAC/FATF, and applicable contractual obligations. |
| Audit Readiness | Maintaining the programme in a state of continuous audit readiness — internal (bi-annual, CISO-led) and external (Big 4 / certification body). |
| Gap Remediation | Structured remediation of programme gaps as identified in GRC-MASTER-001 Part II, tracked as a formal project with owners, milestones, and evidence of closure. |
| Privacy Programme | GDPR-required activities including ROPA (REG-505), DPIA register (REG-510), data breach notification (PR-208), and data subject rights (PR-209). |
| GRC Technology Stack | Administration and continuous improvement of the ClickUp GRC programme, Google Drive evidence vault, and all integrated tooling. |

# 3. Programme Objectives and Success Criteria

The GRC programme operates against eight measurable objectives, each with defined success criteria and a measurement mechanism. The CISO reports on objective attainment at the Annual ISMS Management Review. The GRC Manager tracks and reports on objective status quarterly.

| ID | Objective | Success Criteria | Measurement Source |
| --- | --- | --- | --- |
| OBJ-01 | Achieve and maintain ISO 27001:2022 certification readiness by Q3 2026 | ≥80% of Annex A controls implemented and evidenced; SoA finalised and signed; internal audit clean (zero P0 findings) | Internal audit report; SoA completion % |
| OBJ-02 | Close all Critical-severity programme gaps (GAP-01 through GAP-03) within 30 days of charter approval | ROPA (REG-505), Data Breach Procedure (PR-208), and Privacy Policy (P-003) all at Approved status | GRC gap register; document status in Drive |
| OBJ-03 | Ensure 100% of active delivery engagements pass through mandatory gate controls | Zero mainnet deployments without a signed Gate G7 Irreversibility Gate Record; zero HS-02 violations | CL-PHASE-001 gate records; ClickUp GRC programme |
| OBJ-04 | Operate a live, accurate Enterprise Risk Register | REG-501 updated within 5 business days of any scoring event; zero entries overdue for review | ClickUp Risk Register; quarterly portfolio review log |
| OBJ-05 | Maintain full evidence calendar compliance | ≥95% of 23 evidence calendar activities executed on schedule and evidenced per quarter | GRC evidence calendar tracker in ClickUp |
| OBJ-06 | Demonstrate regulatory compliance to any external party on 48-hour notice | All Hard Stop conditions CLEAR across active portfolio; OFAC check log current; payment arrears register current | ClickUp portfolio dashboard; REG-506 exception register |
| OBJ-07 | Achieve and maintain Big 4 external audit readiness | Audit trail complete and navigable without verbal explanation; no evidence gaps >30 days old; all gate records signed | Internal audit findings; evidence vault completeness |
| OBJ-08 | Continuously improve programme maturity | GRC maturity score improves by ≥10 percentage points per half-year against GRC-MASTER-001 scorecard | GRC maturity scorecard (GRC-MASTER-001 §Executive Summary) |

# 4. GRC Programme Operating Model

## 4.1 Programme Structure

The GRC programme operates under a three-layer structure that separates policy authority from programme execution and delivery oversight:

| Layer | Function | Primary Role |
| --- | --- | --- |
| Layer 1 — Policy Authority | Sets programme direction, approves policy documents, accepts Tier 2/3 risks, approves programme budget. | CEO / CISO / Node Owners Council |
| Layer 2 — Programme Governance | Operates the GRC Committee, tracks programme performance, maintains risk register, manages evidence calendar, reports to Layer 1. | GRC Manager (CISO oversight) |
| Layer 3 — Operational Execution | Executes security controls at project level, produces gate evidence, performs security activities per evidence calendar. | AM, TL, PM, DevOps, QA per role agent SKILL.md |

## 4.2 GRC Manager Role

The GRC Manager is the operational backbone of the programme. This role is distinct from the CISO (who holds policy authority and gate sign-off power) and from the Node Owner (who holds risk acceptance authority). The GRC Manager is responsible for:

- Maintaining all operational registers (REG-501 through REG-510) and ensuring they are accurate and current;

- Administering the ClickUp GRC programme (GRC-OPS-002): custom fields, automations, dashboards, and task workflows;

- Executing the quarterly portfolio concentration review and triggering full re-score for Amber/Red engagements;

- Maintaining the Evidence Calendar and ensuring all 23 recurring activities are completed, evidenced, and archived;

- Conducting regulatory watch (OFAC, MiCA, DORA, FATF) and flagging required L1 document updates to the CISO;

- Preparing the quarterly GRC report for the CISO and the annual ISMS Management Review pack;

- Managing the Exception & Waiver Register (REG-506) and ensuring all waivers are time-bound and reviewed on schedule;

- Tracking gap remediation progress against GRC-MASTER-001 Part II and reporting status monthly to the CISO.

# 5. Programme Governance

## 5.1 GRC Committee (from L0-1 §5 — operative reference)

The GRC Committee meeting cadence, composition, quorum rules, and decision-making procedures are fully defined in L0-1 §5. This charter restates the operative meetings relevant to programme governance and adds programme-specific standing agenda items.

| Frequency | Meeting | Quorum | GRC Programme Standing Items |
| --- | --- | --- | --- |
| Weekly | Security 360 Delivery Review | CISO + any 1 Node Owner | KRI dashboard review; gate blockages; open HS conditions; payment flags; any P0 gaps triggered this week. |
| Monthly | GRC Operations Review | CISO + GRC Manager + 1 Node Owner | Risk register status; evidence calendar compliance %; open waivers; gap remediation sprint; programme budget burn. |
| Quarterly | Portfolio Risk Committee | CISO + all Node Owners + CFO | Full portfolio re-score; concentration check; regulatory watch update; maturity scorecard; evidence calendar backlog. |
| Bi-Annual | Internal Audit Review | CISO + GRC Manager | Internal audit scope and findings; control gaps; remediation plan status; ROPA and DPIA register review. |
| Annual | ISMS Management Review | CEO + CISO + all Node Owners + CFO + Legal | ISMS performance vs. objectives; full policy review cycle; security budget approval; risk appetite reaffirmation; Board report; gap roadmap approval for coming year. |
| Ad Hoc | Incident / Hard Stop Review | CISO + relevant Node Owner + Legal | Triggered by SEV-1 incident, Hard Stop condition, or Critical score. Convened within 4 hours. Root cause and immediate control update. |

## 5.2 Decision Rights Matrix

The following table defines decision authority for GRC programme decisions. Authorities are non-delegable within their tier. The CISO may not self-approve decisions in which the CISO is also Responsible (separation of duties).

| Decision Type | CEO/Board | CISO | Node Owner | GRC Mgr |
| --- | --- | --- | --- | --- |
| Approve L0 Charter amendments | Approve | Propose | Consult | Draft |
| Approve L1 Standards (new or revised) | Notify | Approve | Consult | Draft |
| Approve L2 Procedures | Notify | Consult | Approve | Draft |
| Accept Tier 1 (Low/Med) risk | Notify | Consult | Approve | Record |
| Accept Tier 2 (High) risk | Notify | Advisory | Co-approve (with CFO) | Record |
| Accept Tier 3 (Critical) risk | Approve | Advisory | Escalate | Record |
| Grant exception/waiver from L1/L2 | Notify (Tier 3 only) | Approve | Consult | Register |
| Approve security budget allocation | Approve (major) | Propose | Co-approve | Track |
| Activate stop-work (HS-05) | Notify | Advisory | Decide | Execute |
| Commission external penetration test | Notify | Approve | Budget sign-off | Administer |
| Close programme gap (Critical) | Notify | Approve closure | Verify | Evidence |
| Approve GRC technology stack changes | Notify | Approve | Consult | Implement |

# 6. Resource and Budget Authority

## 6.1 GRC Programme Budget

The GRC programme budget is approved annually at the ISMS Management Review. Budget authority is tiered by risk classification and is aligned with the Gordon-Loeb security investment model defined in P-002 §7 and S-114.

| Budget Line | Description | Approval Authority | Review Cadence |
| --- | --- | --- | --- |
| Corporate GRC Overhead | vCISO/CISO retainer, GRC Manager time allocation, tooling licences (ClickUp, monitoring tools), policy document management. | CEO (annual budget approval) | Annual — ISMS Management Review |
| External Audit Funds | Smart contract external audit budget per engagement (mandatory for TVL >$1M or custody = YES). Budget is per-engagement, not pooled. | Node Owner + CFO (per engagement at Gate G6) | Per engagement at Gate G6 |
| Penetration Testing | Annual external penetration test of corporate and delivery infrastructure. Commissioned by CISO. | CISO (within approved annual budget) | Annual — Q2 per Evidence Calendar |
| Regulatory / Legal | OFAC screening tools, legal counsel for Hard Stop escalations, MiCA/DORA compliance advisory. | CEO (above $10,000 threshold); CISO (below) | Quarterly regulatory watch review |
| Training & Awareness | Annual security awareness programme for all personnel. Phishing simulation quarterly. | CISO (within budget) | Annual programme; quarterly simulation |
| Incident Response Retainer | Pre-committed incident response capacity for Critical-tier engagements. Required at Critical RAG score. | Node Owner + CFO for Critical engagements | On engagement entry to Critical tier |

## 6.2 Human Resource Commitments

The following minimum time commitments are required to operate the programme at the maturity level targeted by this charter. Shortfalls must be reported to the CEO at the Monthly GRC Operations Review and escalated if sustained for more than two consecutive months.

| Role | Minimum Commitment | Current Status | Escalation if Shortfall |
| --- | --- | --- | --- |
| CISO (vCISO, Aleksey Lekontsev) | 8–12 hours / week; available on 4-hour escalation notice for P0/P1 events | Contracted vCISO arrangement | CEO notified within 5 business days; coverage plan required |
| GRC Manager | Dedicated part-time (minimum 0.5 FTE) or contracted | [Confirm current allocation] | Report to CEO at monthly review; role coverage plan within 10 business days |
| Node Owner(s) | 1–2 hours / week per node for gate approvals, risk decisions, and GRC committee attendance | Distributed across active node owners | GRC Committee quorum rules apply; Node Owner deputy must be named |
| Account Manager / PM (per engagement) | ~15% of engagement hours for GRC tasks (scoring, evidence, checklists) | Embedded in delivery roles | TL can co-cover AM GRC tasks under CISO supervision; notify GRC Manager |

# 7. GRC Technology Stack

The GRC programme operates across a defined set of tools. All tools are subject to the vendor security assessment standard (S-115) and must be reviewed annually. Changes to the technology stack require CISO approval.

| Tool | Function | Used For | Administrator | SLA |
| --- | --- | --- | --- | --- |
| ClickUp | Project and GRC risk management platform | Risk register (REG-501), delivery gate tracking, evidence calendar tasks, exception register (REG-506), KRI dashboards, automation triggers A-01 through A-10 | GRC Manager | 99.9% |
| Google Drive (GRC Vault) | Evidence archive and document management | All GRC programme documents, gate records, audit evidence, policy library, register archives. Folder: /Protofire GRC Programme/ | GRC Manager | 99.9% |
| Slack | Real-time escalation and alert communication | Node Owner escalation channel; CISO alert channel; HS-01 and P0 incident notifications; monitoring alert forwarding | DevOps / GRC Manager | 99.9% |
| GitHub / GitLab | Source control and CI/CD security | Repository security baseline, SAST evidence, PR audit trail, commit-to-bytecode traceability, pipeline config control (CL-PHASE-001) | TL per engagement | 99.9% |
| Monitoring tool (Tenderly / Forta / OZ Defender) | On-chain event monitoring | Smart contract event monitoring, alert validation, production dashboard (Phase 8–10 of STD-101). Tool selected per engagement. | DevOps per engagement | Per SLA |
| External audit firms | Smart contract security assurance | External audits for TVL >$1M engagements (L2-ASSURE-103). Firm selected per engagement scope and specialisation. | AM + CISO per engagement | Per engagement SLA |

# 8. GRC Reporting Framework

## 8.1 Reporting Cadence

The GRC Manager produces and distributes the following standard reports on the schedule below. All reports are archived in Google Drive: /GRC Programme/Reports/.

| Report | Contents | Audience | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Weekly KRI Flash | Open HS conditions; gate blockages; active P0/P1 incidents; payment flags; evidence calendar overdue items (if any). | CISO + Node Owners | Weekly | GRC Manager |
| Monthly GRC Operations Report | Risk register status, evidence calendar compliance %, open waivers, gap remediation sprint progress, budget burn vs. plan. | CISO + CFO | Monthly | GRC Manager |
| Quarterly Portfolio Risk Report | Full portfolio re-score results, concentration analysis, regulatory watch update, maturity scorecard delta, QoQ KRI trends. | CEO + CISO + Node Owners + CFO | Quarterly | CISO + GRC Manager |
| Semi-Annual Internal Audit Report | Audit scope and findings, control effectiveness assessment, REG-506 exception review, recommended control updates. | CEO + CISO + Node Owners | Bi-annual | CISO |
| Annual ISMS Management Review Pack | ISMS objectives vs. results, full policy review log, security budget proposal, risk appetite reaffirmation, certification readiness assessment, Board memo. | CEO + Board + CISO + all Node Owners + CFO + Legal | Annual | CISO |

## 8.2 Key Risk Indicators (KRIs)

The following KRIs constitute the minimum dashboard maintained by the GRC Manager. KRI thresholds and owner targets are reviewed annually at the ISMS Management Review.

| KRI | Description | Target (Green) | Alert Threshold | Owner |
| --- | --- | --- | --- | --- |
| KRI-01 | Unresolved Critical / High security findings across active engagements | 0 Critical; ≤2 High with accepted residual risk | ≥1 Critical unresolved >7 days | CISO |
| KRI-02 | Gate record completeness — % of delivery gates with signed evidence | 100% for G4, G7, G8 | Any G4 or G7 without signed record | GRC Manager |
| KRI-03 | Evidence calendar compliance — % of activities completed on schedule | ≥95% per quarter | <90% for two consecutive months | GRC Manager |
| KRI-04 | Open exceptions/waivers in REG-506 beyond validity date | 0 overdue waivers | Any waiver expired without renewal | GRC Manager |
| KRI-05 | Client payment arrears — engagements with B2 sub-score ≥3 | 0 engagements at B2=4 (>60d arrears) | Any B2=4 (HS-05 trigger) | Node Owner + CFO |
| KRI-06 | Portfolio concentration — max single-client node revenue share | <30% per node | ≥60% (HS-04 Hard Stop) | Node Owner + GRC Manager |
| KRI-07 | Patch compliance — % of endpoints patched within SLA | ≥98% within 14-day SLA; 100% within 48h for Critical | <95% or any Critical >48h | DevOps / IT |
| KRI-08 | Access review currency — % of privileged accounts reviewed on schedule | 100% quarterly | Any privileged account not reviewed in >90 days | CISO |
| KRI-09 | GRC maturity score (GRC-MASTER-001 scorecard) | ≥80% overall by Q3 2026 | <70% at any quarterly review | CISO |
| KRI-10 | ROPA currency — time since last DPO review | <6 months | >6 months without DPO review | DPO / CISO |

# 9. Programme Maturity Model

The Protofire GRC programme tracks maturity against the eight domains defined in GRC-MASTER-001 Executive Summary. Maturity is assessed twice yearly (aligned with the internal audit cycle) and reported annually to the CEO and Board.

| Domain | March 2026 Baseline | Q3 2026 Target | Q4 2026 Target | Primary Owner |
| --- | --- | --- | --- | --- |
| Governance (L0/L1 Policies) | 55% | 80% | 90% | CISO |
| Standards (L2) | 65% | 80% | 87% | CISO + GRC Manager |
| Procedures (L3) | 47% | 70% | 80% | GRC Manager |
| Checklists & Templates (L5) | 60% | 80% | 90% | GRC Manager |
| Registers & Evidence (L6) | 20% | 60% | 75% | GRC Manager + DPO |
| RACI & Role Clarity | 90% | 95% | 95% | CISO |
| Standards Mapping | 85% | 90% | 95% | CISO + GRC Manager |
| Evidence Calendar Compliance | N/A (new) | 85% | 95% | GRC Manager |
| OVERALL | ~48% | 80% | 87% | CISO |

# 10. Gap Remediation Programme

As of the effective date of this charter, the following priority gap remediation tracks are in progress. Gaps are inherited from GRC-MASTER-001 Part II and CL-PHASE-001 gap register. Each track has a named owner, deadline, and evidence of closure requirement.

Programme Principle

Gap remediation is not discretionary. Critical gaps (GAP-01 through GAP-03) block ISO 27001 readiness and may create regulatory liability. They have fixed 30-day completion deadlines from the date of this charter's approval. High gaps have 90-day deadlines. All other gaps are tracked in the quarterly portfolio review.

| ID | Missing Document | Why Critical | Deadline | Owner + Evidence of Closure |
| --- | --- | --- | --- | --- |
| GAP-01 | P-003 Data Protection & Privacy Policy | GDPR Art.5/24 — no DPO-owned L1 policy exists. Breach notification and DPIA procedures have no governing mandate. | 30 days | DPO / CISO — Google Drive policy at Approved status; CISO signature |
| GAP-02 | REG-505 Records of Processing Activities (ROPA) | GDPR Art.30 — mandatory legal obligation for any EU data processing. Regulatory liability without it. | 30 days | DPO — REG-505 active in Google Drive with minimum 5 processing activities documented |
| GAP-03 | PR-208 Data Breach Notification Procedure | GDPR Art.33/34 — 72-hour supervisory authority notification obligation. No procedure = unmanageable regulatory risk. | 30 days | DPO / GRC Manager — procedure at Approved; tested against one tabletop scenario |
| GAP-04 | S-109 Data Classification Standard | Foundation for access control, encryption, and GDPR Art.5(f). Controls without classification are subjective. | 90 days | CISO — document at Approved; incorporated into onboarding checklist CL-412 |
| GAP-05 | S-115 Vendor Security Assessment Standard + CL-407 | DORA Art.28, ISO 27001 A.5.19 — oracle/bridge/RPC integrations unassessed. Web3 supply-chain risk gap. | 90 days | CISO + GRC Manager — standard and checklist approved; first vendor assessment completed |
| GAP-06 | PR-212 Security Awareness & Training Procedure | ISO 27001 A.6.3, SOC2 CC1.4 — training referenced but no procedure with content, tracking, or evidence. | 90 days | GRC Manager — procedure approved; first training completion log filed |
| GAP-07 | REG-501 Enterprise Risk Register (operational) | CEO Risk Register exists but is static. Operational register required for ISO 27001 Clause 6.1.2. | 60 days | GRC Manager — ClickUp register live; first quarterly review completed with NO sign-off |
| GAP-14 | Statement of Applicability (SoA) — final signed version | ISO 27001 Clause 6.1.3 — SoA framework drafted (GRC-MASTER-001) but not formalised or signed. | 60 days | CISO + CEO — signed SoA in Google Drive L0 Foundation folder |
| GAP-15 | Internal Audit Programme / Schedule | ISO 27001 Clause 9.2 — /Audit folder empty; no programme document. | 60 days | CISO — audit programme document approved; first bi-annual audit scheduled in ClickUp |

# 11. Continuous Improvement Mechanism

The GRC programme operates on a continuous Plan-Do-Check-Act (PDCA) cycle. The following standing improvement mechanisms ensure the programme learns and adapts:

| Mechanism | Description | Frequency | Owner |
| --- | --- | --- | --- |
| Post-incident blameless review | All SEV-1 incidents trigger a structured post-mortem within 7 business days. Root cause findings must update REG-501, the relevant L1/L2 document, and the evidence calendar if an activity failed to prevent the incident. | After each SEV-1 | CISO |
| Delivery Kaizen (agent suite) | The GRC Agent Skill Suite (protofire-agent-skills/) operates a micro-review after every session and a full improvement cycle every 5 sessions per the Kaizen Meta-Agent SKILL.md. Changes are logged in kaizen-changelog.md. | Per session / every 5 sessions | CISO / GRC Agent users |
| Annual external pen test | Commissioned by CISO in Q2 each year. All findings feed REG-504 (Vulnerability Register) and a time-bound remediation plan tracked in ClickUp. | Annual — Q2 | CISO |
| Policy review cycle | All L0–L2 documents are reviewed on their Next Review Date. Out-of-cycle review triggered by: material business change, SEV-1 incident, regulatory change, or GRC Committee request. | Per document Next Review Date | CISO + GRC Manager |
| Maturity scorecard delta | At each bi-annual internal audit, the maturity scorecard (GRC-MASTER-001 Executive Summary) is re-scored. Domains that declined or stalled trigger a root-cause analysis and remediation sprint. | Bi-annual | CISO |
| Regulatory watch | GRC Manager monitors OFAC list updates weekly, MiCA/DORA/FATF guidance quarterly. Regulatory changes are assessed for impact on L1 documents and reported at the Quarterly Portfolio Risk Committee. | Weekly (OFAC); Quarterly (regulatory) | GRC Manager + Legal |

# 12. Exceptions, Amendments, and Enforcement

## 12.1 Exceptions

Any exception to this charter requires documentation in REG-506 (Exception & Waiver Register) with: written rationale, compensating controls, approving authority (CISO minimum; CEO for Tier 3 matters), time-bound validity, and a scheduled review date. No standing exceptions are permitted.

## 12.2 Enforcement

Non-compliance with this charter may result in:

- Delivery gate failure — project progression blocked pending remediation;

- Escalation to Node Owner or CEO, depending on severity and risk tier;

- Suspension of access to production systems or signing authority;

- Formal disciplinary action under L1-HR-010 (Personnel Security Standard).

## 12.3 Amendment Procedure

- Minor clarifications (no change to decision rights, scope, or mandatory activities): CISO approves; GRC Manager publishes; version increment (e.g. 1.0 → 1.1).

- Material changes (decision rights, budget authority, mandatory controls, performance targets): CEO and CISO co-approval required; version increment (e.g. 1.0 → 2.0).

- Emergency amendments (in response to SEV-1 or regulatory emergency): CISO enacts immediately with retrospective CEO approval within 5 business days.

## 12.4 Related Documents

- L0-1 — GRC Charter / Information Security Charter (parent document)

- L0-4 — ISMS Scope Statement

- L0-5 — Risk Appetite Statement

- L1-ERM-001 — Enterprise Risk Governance & Acceptance Authority Standard

- GRC-MASTER-001 — Enterprise GRC Framework (full policy suite, gap analysis, role model)

- GRC-OPS-002 — ClickUp GRC Implementation Guide

- CL-PHASE-001 — Audit-Ready Checklists (all 12 phases, 42 steps)

- REG-501 — Enterprise Risk Register

- REG-506 — Exception & Waiver Register

- kaizen-changelog.md — GRC Agent Suite Kaizen Log

# 13. Formal Approval and Signature

Signature Authority

This charter requires co-signature by the CEO and CISO as a minimum. Node Owner signatures confirm operational acceptance of the GRC programme operating model within their node. The document becomes operative on the date of the last required signature.

| Chief Executive Officer [Name] Signature: ________________________________ Date: ________________ | Chief Information Security Officer (CISO) Aleksey Lekontsev / Altoros GRC (incumbent) Signature: ________________________________ Date: ________________ |
| --- | --- |
| Node Owner — [Node Name] [Name] Signature: ________________________________ Date: ________________ | Node Owner — [Node Name] [Name] Signature: ________________________________ Date: ________________ |

## Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 2026-04-02 | Aleksey Lekontsev (Altoros GRC) — drafted by AI-assisted GRC programme | Initial release. Establishes GRC programme governance charter as L0-2, complementing L0-1 (Information Security Charter). Incorporates programme operating model, budget authority, KRI framework, maturity targets, gap remediation tracks, and technology stack. |