# L1-ENG-002  Client Rating + Commercial Guardrails Standard

Document ID: L1-ENG-002
Version: 1.0

Status: Approved

Effective: [YYYY-MM-DD]
Owner: CFO + Head of Risk / GRC

Approved By: CEO/Board
Review: Semi-annual

## 1. Purpose

To standardise commercial and contractual guardrails that reduce financial and delivery risk, and to enforce consistent controls across delivery Nodes.

## 2. Scope

Applies to all customer engagements (Track B) and may be used for internal initiatives (Track A) when external parties are involved.

## 3. Definitions

- Client Rating: Green/Amber/Red classification used to determine guardrails.

- Deposit/Retainer: Prepaid amount required to begin delivery.

- Acceptance Window: Time for customer acceptance/rejection after delivery submission.

- Stop Rule: Payment delinquency thresholds that trigger delivery suspension.

## 4. Rating Model (Current Operating Standard)

### 4.1 Rating is Discretionary

The rating is assigned based on publicly available information and engagement context.

4.2 Rating Guidance

- Green: Low conflict signals; stable stakeholders; clear decision-makers; reasonable constraints.

- Amber: Some uncertainty; possible scope volatility; moderate responsiveness or governance risk.

- Red: Elevated credibility/conflict risk, unrealistic constraints, unclear authority, refusal of baseline security conditions, or reputational sensitivity.

Policy Note: Red is “default No-Go” unless explicitly overridden with written approval.

## 5. Deposit / Retainer Requirement (Mandatory)

Before delivery begins, the customer must provide a fixed deposit equal to 2–3 weeks of expected development costs.

Exceptions require Node Owner + CFO approval (and CEO/Board if reputational or enterprise-critical).

## 6. Acceptance Window (Mandatory)

Default acceptance window is 5 business days after submission of deliverables or milestone completion.

Recommended contract language:

- If the customer neither accepts nor rejects within the acceptance window, deliverables are deemed accepted unless otherwise required by law/contract.

## 7. Tiered Stop Rules (Mandatory)

Stop rules must be selected during Stage 2 and written into the engagement plan.

- Green: Suspend work if payment is overdue > 30 days

- Amber: Suspend work if payment is overdue > 14 days

- Red: Suspend work if payment is overdue > 7 business days

When stop rules trigger:

- Freeze the new scope immediately

- Permit only safety-critical actions (e.g., incident containment) with Node Owner approval

## 8. Commercial Safeguards Menu (Selected at Stage 2)

Node Owner + CFO must select appropriate safeguards based on rating:

- Deposit/retainer (mandatory)

- Shorter billing cycles or weekly invoicing (Amber/Red)

- Escrow (optional, recommended for Red/high exposure)

- Stronger change control and written change requests

- Step-in rights (access disabling conditions, legally reviewed)

- Clear Definition of Done and defect severity handling

- Explicit support boundaries and SLA addendum

## 9. Discovery Rule (80/20 Operating Standard)

Discovery is default; it may be skipped only if:

- The scope of Work is demonstrably clear

- A Discovery Waiver is signed by Customer + Account Manager

- Compensating controls are applied (tight change control, explicit acceptance criteria)

## 10. Exception Approval

Any exception to deposit, stop rules, acceptance window, or discovery requirements must be approved by:

- Node Owner + CFO (minimum)

- CEO/Board of escalation triggers apply (L1-ERM-001)