# L1-ERM-001  Enterprise Risk Governance & Acceptance Authority Standard

Document ID: L1-ERM-001
 Title: Enterprise Risk Governance & Acceptance Authority Standard (Web3)
 Version: 1.0
 Status: Draft
 Effective Date: [YYYY-MM-DD]
 Owner: CISO
 Approved By: CEO and Board
 Review Cadence: Annual (or upon material change)

## 1. Purpose

This standard establishes the enterprise risk governance model, including risk ownership, risk acceptance authority, escalation triggers, and evidence requirements for a Web3-focused technology organisation operating across multiple financially independent delivery Nodes.

## 2. Scope

Applies to:

- All business units and delivery Nodes

- All projects and products, including internal initiatives and customer engagements

- All risk types: technical, economic, governance, operational, legal/regulatory, financial, reputational, and third-party

## 3. Risk Management Principles

- Evidence-driven risk management: Decisions must be supported by documented evidence and approvals.

- Defence-in-depth: Controls must address prevention, detection, and response.

- Web3 risk parity: Economic and governance risks are treated with the same priority as technical vulnerabilities.

- Least privilege and safe upgradeability: Privileged actions are constrained by multi-party authorisation and time-delayed execution.

- Escalate irreversible exposure: Irreversible or existential risks must be escalated.

## 4. Definitions

- Risk: Uncertainty that can affect objectives (delivery outcomes, funds, compliance, reputation).

- Inherent Risk: Risk level prior to controls.

- Residual Risk: Risk remaining after controls.

- Risk Owner: Role accountable for managing a specific risk to an acceptable residual level.

- Risk Acceptance Authority: Role authorised to accept residual risk at defined thresholds.

- Project Risk Owner: Default accountable role for day-to-day risk identification, escalation, and decision records (typically Account Manager; may be PM or Node Owner per engagement).

- Node Owner: Accountable leader of a financially independent Node responsible for delivery and Node-level risk decisions.

- Company-wide Risk: Risk that may materially impact the organisation beyond a single Node (brand, legal exposure, enterprise operations, systemic security posture).

- Irreversibility Gate: A pre-production release gate ensuring irreversible on-chain exposures are controlled and recoverable.

## 5. Governance Roles and Responsibilities

### 5.1 CEO and Board (Company-wide Risk Authority)

Accountable for:

- Enterprise risk appetite and company-wide risk acceptance

- Approval of the enterprise risk register

- Acceptance of enterprise-critical residual risks and exceptions that materially increase organisational exposure

### 5.2 Node Owner (Node Risk Acceptance Authority)

Accountable for:

- Node delivery risk decisions and acceptance within Node thresholds

- Ensuring Node compliance with L1 standards and evidence requirements
 May escalate risks to the CEO/Board when triggers apply (mandatory for certain cases; see Section 7).

### 5.3 CFO (Financial Risk Controller)

Accountable for:

- Financial exposure controls (retainers/deposits, payment safeguards, stop rules, financial exception approvals)

- Co-approval (with Node Owner) for commercial exceptions and high exposure decisions

### 5.4 Head of Security / Security Lead

Accountable for:

- Security control baseline adherence

- Security readiness decisions for production releases

- Incident readiness and post-incident improvements

### 5.5 Head of Risk / GRC

Accountable for:

- Risk methodology, registers, KRIs, governance cadence

- Audit readiness and evidence consistency

### 5.6 Account Manager (Default Project Risk Owner)

Accountable for:

- Opportunity rating and risk signals

- Maintaining decision records

- Customer-facing risk acceptance and waiver signatures (Track B)

- External assurance decision ownership per procedure (unless delegated)

### 5.7 Project Manager / Delivery Lead

Responsible for:

- Executing lifecycle gates, ensuring required artefacts exist, and maintaining traceability

### 5.8 Governance Lead (if applicable)

Responsible for:

- Governance process controls, privileged execution workflow, timelock/multisig operations support

## 6. Delivery Tracks and Risk Ownership

### Track A - Internal Incubation

- The organisation owns the product and delivery risk.

- Node Owner is the primary acceptance authority unless escalation triggers apply.

### Track B - Customer Engagement (Customer Owns Product/Business Risk)

- Customer owns product/business risk decisions.

- The organisation retains responsibility for:

  - delivery due care and minimum security baselines,

  - contractual and reputational exposure,

  - compliance with mandatory standards and release gates.

- The customer must sign defined risk acceptances and waivers when rejecting recommended controls.

## 7. Risk Acceptance Tiers and Mandatory Escalation

### 7.1 Acceptance Tiers

- Tier 1 (Project-level): Low/Medium residual risks may be accepted by Node Owner (or delegated authority documented per Node).

- Tier 2 (Node-critical): High residual risks require Node Owner approval and CFO concurrence when financial exposure is material.

- Tier 3 (Enterprise-critical): Critical or enterprise-impacting risks require CEO/Board approval.

### 7.2 Mandatory Escalation Triggers (to CEO/Board)

Escalation is mandatory when any of the following apply:

- Irreversibility Gate failure (cannot prove safe deployment, ownership control, monitoring readiness, or rollback/containment).

- Privileged control refusal (attempt to deploy without multisig + timelock on privileged actions).

- Custody ambiguity (unclear or disputed key/admin responsibility that may expose the organisation).

- Material reputational exposure (public attribution requested on high-risk engagements).

- Regulatory/legal exposure is likely to impact the organisation beyond a single Node.

## 8. Evidence and Decision Record Requirements

Every risk acceptance, exception, waiver, and stage gate must include:

- Decision summary

- Decision maker(s) and authority tier

- Timestamp and identity evidence

- Links to artefacts and evidence package

- Residual risk statement in plain language

- Review date (for time-bound acceptances)

## 9. Exceptions

Exceptions to this standard require:

- Documented rationale and compensating controls

- Approval by Node Owner and CFO (minimum), and CEO/Board when escalation triggers apply

- Time-bound validity and review date

## 10. Compliance and Enforcement

Non-compliance may result in:

- Gate failure (release blocked)

- Management escalation

- Contractual renegotiation or disengagement (Track B)

## 11. Related Documents

- L1-ENG-002 Client Rating + Commercial Guardrails Standard

- L1-SDLC-003 Secure Delivery Baseline for Web3/DeFi

- L1-EVID-004 Evidence & Recordkeeping Standard

- L1-KEY-005 Key/Treasury & Signing Ceremonies Standard

- L2-DEL-101 8-Stage Delivery Governance Procedure (Track A/B)

- L2-RISK-102 Delivery Risk Operations Procedure