# L2-RISK-102 Delivery Risk Operations Procedure

Document ID: L2-RISK-102
Version: 1.0

Status: Approved

Effective: [YYYY-MM-DD]
Owner: Head of Risk / GRC

Approved By: Node Owners Council
Review: Quarterly

## 1. Purpose

Provide operational risk management for delivery: weekly risk reviews, KRIs, early warning signals, escalation, and decision records.

## 2. Cadence

- Weekly: Node risk review (top risks, actions, owners, due dates)

- Per gate: risk assessment updates at Stages 1–7

- On triggers: payment delinquency, scope change, stakeholder churn, security events

## 3. Early Warning Signals (Minimum Set)

- Delayed approvals and unclear decision-making authority

- Scope change without a written change request

- Payment delays and contract disputes

- High-pressure timelines override baseline controls

- Customer rejection of multisig/timelock or audit requirements

## 4. KRIs (Baseline)

Nodes may extend, but the minimum includes:

- payment delinquency days

- open high-severity security findings count

- coverage % vs target

- time since last privileged action test (pause/upgrade)

- number of exceptions/waivers active

## 5. Escalation and Stop/Continue

- Apply stop rules per L1-ENG-002

- Escalate per L1-ERM-001 triggers

- Record all stop/continue decisions in the ClickUp decision log

## 6. Risk Acceptance Records

- Residual risk must be described in plain English

- Acceptance must be time-bound with a review date

- The evidence pack must link to relevant artifacts