PROJECT RISK SCORING FRAMEWORK

Client · Business · Project Risk Assessment

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Document ID: L1-ERM-001 (Scoring Annex A)

Version: 1.0   |   Classification: Confidential — Internal

Owner: GRC Committee   |   Approved by: Node Owners Council

Review cycle: Quarterly + Annual methodology review

PROTOFIRE

Web3 Development & Governance

0. Purpose & Scope

This framework operationalises Protofire's Enterprise Risk Governance Standard (L1-ERM-001). It provides a repeatable, auditable methodology for scoring risk on new project engagements before MSA signature and for monitoring risk throughout the project lifecycle.

The framework addresses three distinct risk pillars that must be scored independently and together:

- Pillar C — Client Risk: concentration, jurisdiction, entity credibility, and deal size

- Pillar B — Business Risk: payment discipline, contractual protections, revenue diversification

- Pillar P — Project Risk: technical delivery, smart contract value exposure, legal liability, audit

Scores are assigned pre-MSA by the BD Lead and Node Owner, reviewed by GRC for Red/Critical engagements, and updated periodically throughout the engagement lifecycle. All scores must be recorded in the ClickUp Risk Register.

1. Scoring Model — Three Pillars

Pillar C: Client Risk

Client risk assesses the hazard that a client relationship poses to Protofire's financial health, legal standing, and reputational integrity. Deal size is a proxy for concentration risk, not the risk itself — a $1M client at 5% of revenue is safer than a $100k client representing 70% of a node's pipeline.

| Criterion | 1 — LOW | 2 — MEDIUM | 3 — HIGH | 4 — CRITICAL |
| --- | --- | --- | --- | --- |
| C1 — Deal Size (Contract Value) | < $10,000 | $10k – $100k | $100k – $500k | > $500k |
| C2 — Portfolio Concentration (% of Node Revenue) | < 10% | 10% – 25% | 25% – 50% | > 50% ⛔ |
| C3 — Client Jurisdiction | Crypto-friendly (US, EU, UAE, SG) | Neutral/unclear regulatory stance | Restricted / high-scrutiny | OFAC / sanctioned → Hard Stop ⛔ |
| C4 — Client Type / Track Record | Established protocol, verifiable history | Known DAO / funded startup | Anonymous / pseudonymous team | Unknown, no refs, no verifiable entity |

Pillar B: Business Risk

Business risk captures Protofire's commercial exposure: the risk of non-payment, inadequate contractual cover, and over-dependency on a single revenue source. B2 (payment history) is the only sub-score that is updated after initial scoring — it is reassessed at every payment event.

Note for new clients: B2 defaults to score 2 (medium) at onboarding since no history exists. It can only move to 1 after 3 consecutive on-time payments.

| Criterion | 1 — LOW | 2 — MEDIUM | 3 — HIGH | 4 — CRITICAL |
| --- | --- | --- | --- | --- |
| B1 — Payment Terms (Contractual Security) | Retainer or upfront milestone payment | Net-30 with escrow or payment bond | Net-30, new client, no payment security | No written payment terms / informal |
| B2 — Payment History (In-flight / Existing Clients) | Always on time (< 5 days late) | Occasional delays 5–15 days | Regular delays 15–30 days | Persistent arrears > 30 days ⛔ |
| B3 — Contractual Protections | Full MSA + liability cap + IP + indemnity | MSA + liability cap, missing indemnity | Partial MSA / SOW only | No MSA, verbal only → Hard Stop ⛔ |
| B4 — Revenue Diversification (Cross-Portfolio Check) | Client < 15% of total Protofire rev. | Client 15%–30% of total rev. | Client 30%–50% of total rev. | Client > 50% of total rev. ⛔ |

Pillar P: Project Risk

Project risk captures Protofire's ability to deliver and the legal/financial exposure that arises from failure. Financial risk has been deliberately excluded here (addressed in C and B). The focus is on technical execution risk and liability — with particular emphasis on smart contract value exposure (P3), which is unique to Web3 and can create existential liability.

⚠  P3 (TVL / Value at Risk) is the single highest-consequence sub-score. An unaudited smart contract managing > $1M with no external audit scheduled is an automatic P3 = 4 regardless of other P sub-scores.

| Criterion | 1 — LOW | 2 — MEDIUM | 3 — HIGH | 4 — CRITICAL |
| --- | --- | --- | --- | --- |
| P1 — Technical Complexity | Proven stack, identical delivery | Mostly familiar, some novel elements | Significant novel technical challenges | Greenfield on unproven chain/protocol |
| P2 — Team Capability & Availability | Full team available, exact prior experience | Team available, adjacent experience | Partial team, skill gaps present | Team unavailable or critical skill missing |
| P3 — Value at Risk (TVL / On-chain Exposure) | No on-chain value or user funds | TVL < $1M or internal tools | TVL $1M – $50M or user-facing DeFi | TVL > $50M no audit planned ⛔ |
| P4 — Liability Exposure (Legal / Regulatory) | Internal tooling, no end-user exposure | End-user exposure, liability cap in MSA | Direct financial risk to end-users | Regulatory exposure or no liability cap |
| P5 — Audit & Assurance Requirement | No SC deployment; no audit needed | Audit planned, budgeted & scoped | Audit required but not yet arranged | No audit, user funds at risk → Hard Stop ⛔ |

2. Scoring Formula & Thresholds

2.1 Composite Score Calculation

Each pillar produces an average of its sub-scores. The composite score weights Business and Project risk slightly higher than Client risk, reflecting Protofire's delivery-centric exposure model.

| Metric | Formula | Notes |
| --- | --- | --- |
| C-Score (Client Risk) | = Average(C1 + C2 + C3 + C4) | 4 sub-criteria, equal weight |
| B-Score (Business Risk) | = Average(B1 + B2 + B3 + B4) | Payment track record updated per invoice event |
| P-Score (Project Risk) | = Average(P1 + P2 + P3 + P4 + P5) | P3 TVL auto-upgrades to 4 if no audit planned |
| Composite Score | = (C × 0.30) + (B × 0.35) + (P × 0.35) | Weights reflect Protofire's delivery-centric risk profile |
| Portfolio Concentration | = Client Revenue / Node Total Revenue | Calculated separately; feeds C2 sub-score |

2.2 Traffic Light Thresholds & Gate Actions

| Score Range | Rating | Gate | Mandatory Actions |
| --- | --- | --- | --- |
| 1.0 – 1.9 | 🟢 GREEN | Pre-MSA fast-track | Standard onboarding. Periodic review at 6 months. |
| 2.0 – 2.9 | 🟡 AMBER | Node Owner approval | Documented mitigations required. Review at 3 months or payment event. |
| 3.0 – 3.5 | 🔴 RED | GRC Committee sign-off | Risk treatment plan mandatory. External audit required for smart contracts. Monthly review. |
| 3.6 – 4.0 | ⛔ CRITICAL | CEO / Board approval | Exceptional justification required. Risk Register entry. No exceptions without Board minute. |

2.3 Hard Stop Conditions

The following conditions override all scoring outcomes. A Hard Stop requires immediate escalation and blocks project commencement regardless of composite score:

⛔ HARD STOP CONDITIONS — Override All Scores

⛔ Client in OFAC-sanctioned jurisdiction → Automatic rejection, no exceptions

⛔ No MSA or written engagement letter → Project cannot commence (not scored Red, simply blocked)

⛔ Smart contract managing > $1M TVL with no planned external audit → Score automatically upgraded to CRITICAL on P3

⛔ Client concentration > 60% of a single node's revenue → Full GRC Committee review required before contract signature

⛔ Payment arrears > 60 days unresolved → Mandatory stop-work clause activation (B-score auto-resets to 4)

3. Operational Checklists

3.1 Pre-MSA Risk Assessment Checklist

Run for every new engagement before the Letter of Intent or MSA signature. Results must be recorded in ClickUp (GRC / Risk Register space).

| Pre-MSA Gate Checklist | Owner | Timing | Evidence |
| --- | --- | --- | --- |
| ☐ Run full 3-pillar risk score (C + B + P) and record in ClickUp Risk Register | BD Lead | Before LOI | Scoring form in ClickUp |
| ☐ Verify client jurisdiction — check OFAC SDN list and EU sanctions | GRC | Before LOI | Compliance check record |
| ☐ Confirm client entity is registered and verifiable (Crunchbase, LinkedIn, Chain Explorer) | BD Lead | Before LOI | Entity verification note |
| ☐ Check portfolio concentration: Will this client exceed 30% of node revenue? | Node Owner | Before LOI | Portfolio dashboard screenshot |
| ☐ Obtain signed MSA or confirm timeline for execution (no work before MSA) | Legal / BD | Before start | Signed MSA copy |
| ☐ Confirm liability cap, IP ownership, and indemnity clauses are present in MSA | Legal | MSA review | Legal review sign-off |
| ☐ Confirm payment terms: retainer vs milestone vs T&M; escrow availability for RED clients | BD Lead | MSA negotiation | Payment schedule in MSA |
| ☐ For P3 ≥ 3 (TVL exposure): confirm external audit is budgeted, and timeline agreed | Node Owner | Before kick-off | Audit firm engagement letter |
| ☐ Node Owner approval obtained for Amber; GRC Committee approval for Red/Critical | Node Owner / GRC | Pre-signature | Approval email in ClickUp |
| ☐ Record composite score and gate outcome in Risk Register with date and approver | GRC | Post-approval | Risk Register entry |

3.2 Delivery Gate Checkpoints (G1 – G8)

These 8 delivery gates align with the L2-DEL-101 procedure. Each gate requires a named approver and produces evidence that is archived in the GRC Google Drive Evidence folder.

| Delivery Gate Checklist (G1–G8) | Owner | Timing | Evidence |
| --- | --- | --- | --- |
| ☐ G1 — Scope confirmed: Statement of Work signed, deliverables defined | Project Lead | Week 1 | Signed SoW |
| ☐ G2 — Security requirements captured in project backlog (threat model initiated) | Tech Lead | Week 1–2 | Threat model doc |
| ☐ G3 — Dev environment security baseline confirmed (secrets management, branch protection) | Tech Lead | Sprint 1 | Deployment Security Checklist |
| ☐ G4 — Mid-project risk review: re-score B2 (payment), P1–P2 (delivery progress) | Node Owner | Project midpoint | Updated score in ClickUp |
| ☐ G5 — Pre-audit gate: code freeze, audit firm engaged (if P3 ≥ 2) | Tech Lead | Pre-mainnet | Audit engagement letter |
| ☐ G6 — Audit findings reviewed; critical/high findings resolved before go-live | Tech Lead + PM | Post-audit | Audit report + fix confirmation |
| ☐ G7 — Go-live approval: Node Owner confirms all gates passed | Node Owner | Before mainnet | Go-live approval in ClickUp |
| ☐ G8 — Post-delivery: close project, update Risk Register, archive evidence | Project Lead | Project close | Evidence folder in GRC Drive |

3.3 Periodic Review Checklist

Active scores are not static. The following tasks maintain score currency and ensure the portfolio is monitored for emerging concentration or delivery risk.

| Periodic Review Checklist | Owner | Timing | Evidence |
| --- | --- | --- | --- |
| ☐ Update B2 (payment history) sub-score for all active clients | Finance / Node Owner | Monthly | Payment tracker in ClickUp |
| ☐ Review portfolio concentration: recalculate C2 for all active clients vs node revenue | GRC Committee | Quarterly | Portfolio dashboard |
| ☐ Full re-score of all Amber and Red projects | Node Owner + GRC | Quarterly | Updated Risk Register |
| ☐ Check for new regulatory developments affecting client jurisdictions (C3) | GRC | Quarterly | Regulatory watch log |
| ☐ Annual review of scoring methodology and threshold calibration | GRC Committee | Annually | Board presentation |
| ☐ Annual review of MSA templates for currency against applicable law | Legal | Annually | Legal review record |

4. Review Trigger Matrix

Score updates are event-driven (payment events, milestone delivery) and calendar-driven (quarterly portfolio review). This table defines when, who, and what is reviewed.

| Review Trigger | Frequency | Owner | Scope | Action Required |
| --- | --- | --- | --- | --- |
| New project pre-MSA | Once | BD + Node Owner | Scoring Form | Gate approval documented in ClickUp |
| Payment event (invoice issued) | Per invoice | Node Owner | B-score update | Update B2 sub-score; escalate if B-avg ≥ 3 |
| Quarterly portfolio review | Q1/Q2/Q3/Q4 | GRC Committee | Full re-score | Concentration check; rebalance portfolio if C2 ≥ 3 for any node |
| Milestone / Go-live | Per milestone | Project Lead | P-score review | Verify audit completion; update TVL exposure (P3) |
| Client distress signal | Ad hoc | Node Owner + GRC | Full re-score | Immediate escalation; consider retainer or stop-work clause activation |
| Annual ISMS review | Annually | GRC Committee | Full portfolio | Update methodology; present to Board |

5. ClickUp Implementation

5.1 Space & List Architecture

The scoring model is operationalised in ClickUp using the following space/list structure. Automations ensure that score changes trigger immediate notifications and task creation without manual intervention.

| ClickUp Space / List | List | Custom Fields | Automation Rule |
| --- | --- | --- | --- |
| GRC / Risk Register | Project Risk Scores | C-Score, B-Score, P-Score (numeric fields) | Score ≥ 3 → auto-assign GRC reviewer + tag 🔴 RED |
| GRC / Risk Register | Portfolio Monitor | Client Concentration %, Revenue at Risk | Concentration > 30% of node → Slack alert to Node Owner |
| Sales / BD | Pre-MSA Checklist | Scoring checklist task template | New deal created → trigger 'Run Risk Score' task |
| Projects | Delivery Gates (per project) | Gate status: G1–G8 | G4 (Go-Live) → trigger 'Verify Audit' task in GRC space |
| Finance | Payment Tracker | Invoice date, Due date, Paid date, Days overdue | Overdue > 15 days → update B2 score, notify Node Owner |
| GRC / Reviews | Periodic Review Calendar | Review type, Due date, Last completed | Quarterly review due → create review task 2 weeks prior |

5.2 Custom Field Configuration

Create the following custom fields at the List level in 'GRC / Risk Register':

- C-Score: Number field (1–4), auto-average from C1/C2/C3/C4 sub-fields

- B-Score: Number field (1–4), B2 sub-field updatable by Finance space automation

- P-Score: Number field (1–4), P3 sub-field triggers Hard Stop check if = 4 with no audit

- Composite Score: Formula field = (C × 0.30) + (B × 0.35) + (P × 0.35)

- RAG Status: Dropdown (🟢 Green / 🟡 Amber / 🔴 Red / ⛔ Critical) — driven by Composite Score

- Last Review Date: Date field — triggers review task creation when overdue

- Approver: People field — linked to approval gate evidence

5.3 Automation Rules Summary

- New task in 'Sales / BD' space with type = 'Client Engagement' → auto-create 'Run Risk Score' task in GRC space, assigned to BD Lead + Node Owner

- Composite Score ≥ 3.0 → auto-tag 🔴 RED, auto-assign GRC Committee reviewer, send Slack notification to #grc-alerts

- Composite Score ≥ 3.6 → auto-tag ⛔ CRITICAL, auto-create 'CEO Approval Required' task

- Finance task 'Invoice Overdue > 15 days' → trigger B2 update prompt for Node Owner

- Finance task 'Invoice Overdue > 60 days' → auto-set B2 = 4, auto-escalate to Node Owner + GRC

- Delivery gate G4 or G7 → trigger re-score task in GRC space

- Last Review Date > 90 days → create 'Quarterly Review Overdue' task and assign to Node Owner

6. Notion Documentation Structure

6.1 Recommended Notion Architecture

The Notion workspace mirrors the ClickUp operational layer with a documentation and knowledge layer. The following pages should be created under a 'GRC Programme' top-level page:

- 📋  GRC Overview — Programme charter, scope, ownership, contact escalation matrix

- 📊  Risk Scoring Framework — This document (embed from Drive + summary tables)

- 🗂  Policy Library — Links to all L0/L1/L2 documents in Google Drive, with version and status columns

- ✅  Checklists — Embedded pre-MSA, delivery gate, and periodic review checklists (sync with ClickUp)

- 📅  Review Calendar — Gantt or calendar view of all upcoming review dates

- 🏛  Risk Register — Embedded ClickUp view (read-only dashboard) showing all active projects by RAG

- 📚  Training Hub — AI-assisted GRC training modules, prompt library, onboarding guides

- 🔍  Regulatory Watch — Log of regulatory developments affecting client jurisdictions and Web3 rules

6.2 ClickUp ↔ Notion ↔ Google Drive Integration

The three platforms serve different purposes and should not duplicate content — they reference each other:

- Google Drive = Document of Record (policies, standards, evidence, audit trails)

- ClickUp = Operational execution (tasks, scores, approvals, automation)

- Notion = Knowledge layer (training, navigation, dashboards, links to Drive docs and ClickUp views)

7. Training & AI-Assisted GRC Work

7.1 Core Competencies Required

All personnel involved in scoring, review, or approval need baseline competency in:

- Reading and applying the scoring criteria in this document

- Using ClickUp Risk Register to record, update, and approve scores

- Recognising Hard Stop conditions and escalating immediately

- Understanding Web3-specific risk concepts: TVL, smart contract liability, oracle risk

7.2 How to Work with AI for GRC Tasks

Claude (AI assistant) can accelerate GRC work significantly. Below are the primary use cases and how to use AI effectively and safely:

- Risk Scoring Support: Paste the client/project description and ask Claude to draft a preliminary score with justification. Always review and override — Claude cannot access internal payment history or real-time portfolio data.

- Policy Drafting: Use the 'policy-regulatory-alignment' prompt template stored in Google Drive (Prompts doc). Provide the framework (e.g. 'NIST 800-53 AC family') and the Protofire context; Claude produces a draft aligned to the framework.

- Regulatory Research: Ask Claude to summarise new regulations (MiCA, DORA, FATF updates) and flag which of Protofire's L1 standards need updating. Always verify against primary sources.

- Checklist Generation: Describe a new project type and ask Claude to identify which checklist items are particularly relevant. Output feeds into the project-specific risk treatment plan.

- Evidence Summaries: Paste audit findings or incident reports and ask Claude to produce an executive summary for the Risk Register or Board report.

7.3 AI Guardrails for GRC Use

When using AI for GRC work, the following rules apply:

- Never paste client names, contract values, or personal data into public AI tools. Use Claude via the approved enterprise instance only.

- All AI-generated content requires human review and approval before inclusion in any formal GRC document.

- AI cannot approve risks, sign off gates, or represent Protofire's position — these remain human actions.

- Prompt templates for all standard GRC AI tasks are maintained in the Google Drive 'Prompts' document and the Notion Training Hub.

8. Document Governance

8.1 Version History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Aleksey Lekontsev (Protofire GRC) | Initial release. Three-pillar model with formula, checklists, ClickUp and Notion implementation guide. |

8.2 Review & Approval

This document is reviewed quarterly for score threshold calibration and annually for full methodology review. Any Hard Stop condition triggered must be documented and reviewed within 5 business days by the GRC Committee.

Approved by: ________________________    Date: ________________    Role: Node Owners Council / GRC Committee