Disaster Recovery Plan

PLAN-703  •  L4 -- Plan  •  v1.0  •  2026-04-15  •  Confidential -- Internal

# 0. Document Control

| Attribute | Value |
| --- | --- |
| Document ID | PLAN-703 |
| Title | Disaster Recovery Plan (DRP) |
| Hierarchy Level | L4 -- Plan |
| Version | 1.0 |
| Status | Approved (pending NOC sign-off) |
| Effective Date | 2026-04-15 |
| Review Cycle | Annual |
| Owner | DevOps Lead / CISO |
| Approver | Node Owner / DoE |
| Classification | Confidential -- Internal |
| Supersedes | — |
| References | PLAN-702 Business Continuity Plan; POL-006 Network & Infrastructure Security; ISO 27001:2022 A.8.13-A.8.14; NIST CSF 2.0 RC.RP |
| Last Change | 2026-04-15 |
| Audit Readiness | Audit-ready v1.0 — generated 2026-04-15; gap-fill batch per Drive Housekeeping Plan §2D/2E. |

# 1. Purpose

PLAN-703 provides the technical recovery procedures for restoring Protofire's IT infrastructure, data and services following a disaster or major outage. It is a technical companion to PLAN-702 (BCP) and focuses on system-level recovery rather than business-level continuity.

# 2. Scope

Covers: cloud infrastructure (AWS, GCP, Azure as applicable), CI/CD pipelines, monitoring systems, repositories, databases, communication platforms, on-chain monitoring infrastructure, and all systems classified as Critical or High in REG-503 (Asset Register).

# 3. Recovery Objectives

| System / Service | RTO | RPO | Recovery Method |
| --- | --- | --- | --- |
| On-chain monitoring (Tenderly, OZ Defender) | 1 h | 0 | Failover to secondary provider; pre-configured templates |
| CI/CD pipeline (GitHub Actions) | 4 h | 1 h | Rebuild from IaC; secrets from vault backup |
| SIEM / log aggregation | 4 h | 4 h | Restore from snapshot; replay from log archive if needed |
| Internal communication (Slack, email) | 4 h | N/A | Provider SLA; backup channel: Matrix self-hosted |
| Repositories (GitHub) | 2 h | 0 | Git mirrors updated every 15 min; clone from mirror |
| Database / state stores | 4 h | 1 h | Point-in-time restore from automated snapshots |
| VPN / network access | 2 h | N/A | Rebuild from IaC; distribute new configs |
| Client-facing APIs | 2 h | 0 | Multi-region deployment; DNS failover |

# 4. Backup Strategy

## 4.1 Backup Schedule

| Data Class | Frequency | Retention | Storage |
| --- | --- | --- | --- |
| Databases (production) | Continuous (point-in-time) | 30 days hot, 90 days cold, 7 years archive | Cloud-native + cross-region replica |
| Repositories | 15-min mirror sync | Indefinite (git history) | Secondary cloud provider |
| Configuration / IaC | On every commit | Indefinite (git history) | GitHub + encrypted backup |
| Secrets / vault | Daily encrypted export | 90 days | Air-gapped storage + HSM-encrypted |
| Logs / SIEM | Continuous ingest | 12 months hot, 24 months cold, 7 years archive | WORM-compliant storage |
| Documents (Drive, policies) | Provider-managed | 7 years | Google Workspace + quarterly encrypted export |

## 4.2 Backup Verification

- Monthly: automated restore test of one production database to isolated environment

- Quarterly: full infrastructure rebuild from IaC in clean environment; measure time to operational

- Annual: complete DR drill with actual failover (coordinated with PLAN-702 BCP drill)

- Each test: document results, RTO/RPO achieved, and gaps found in REG-504

# 5. Recovery Procedures

## 5.1 Invocation

- DR Plan activated by CISO or DevOps Lead when a disaster is declared per PLAN-702 §4

- DR Lead (DevOps Lead or delegate) coordinates all technical recovery activities

- Recovery actions are logged in real-time in a dedicated incident channel

## 5.2 Recovery Sequence

- Phase 1 -- Assess (0-30 min): determine scope; identify affected systems; declare severity

- Phase 2 -- Contain (30-60 min): isolate affected components; prevent further damage; preserve evidence

- Phase 3 -- Restore Infrastructure (1-4 h): deploy core infrastructure from IaC; restore network, auth, secrets

- Phase 4 -- Restore Services (2-8 h): deploy applications; restore data from backups; validate functionality

- Phase 5 -- Validate (8-12 h): run smoke tests; verify monitoring active; confirm data integrity; client notification

- Phase 6 -- Normalise (12-48 h): return to standard operations; deactivate emergency procedures; schedule post-mortem

# 6. Roles & Responsibilities

| Role | DR Responsibility |
| --- | --- |
| DR Lead (DevOps Lead) | Coordinate all technical recovery; communicate status to CISO |
| CISO | Authorise DR activation; oversee security during recovery; approve return-to-normal |
| TL | Validate application integrity; verify smart-contract monitoring restored |
| GRC Manager | Document timeline for post-mortem; verify compliance with notification obligations |
| Node Owner | Authorise emergency spend; approve client communications; final return-to-normal sign-off |

# 7. Post-Disaster Review

- Blameless post-mortem within 5 business days of return to normal operations

- Root-cause analysis documented; timeline reconstruction from recovery logs

- DR Plan and PLAN-702 BCP updated with lessons learned within 15 business days

- Client debrief for affected engagements within 10 business days

- Insurance notification if financial loss exceeds policy threshold

# Review & Maintenance

Reviewed on a Annual cadence by the named Owner, and upon material change, regulatory change, audit finding, or supersession of any referenced document. Review actions are recorded in REG-511 and approved by the named Approver.

# Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| v1.0 | 2026-04-15 | Owner (per Document Control) | Initial audit-ready publication — gap-fill per Drive Housekeeping Plan. |

# Appendix — Cross-References

- PLAN-702 Business Continuity Plan

- POL-006 Network & Infrastructure Security

- PR-203 Incident Response Procedure

- REG-503 Asset Register (CMDB)

- REG-504 Change & Release Register