Project Governance Policy

POL-001  •  L1 Policy  •  v1.0  •  2026-04-15

# 0. Document Control

| Attribute | Value |
| --- | --- |
| Document ID | POL-001 |
| Title | Project Governance Policy |
| Hierarchy Level | L1 — Policy |
| Version | 1.0 |
| Status | Approved |
| Effective Date | 2026-04-15 |
| Review Cycle | Annual |
| Owner | Node Owner |
| Approver | NOC |
| Classification | Confidential — Internal |
| Supersedes | — |
| References | STD-101; L1-ERM-001; CL-PHASE-001; lifecycle-model; hard-stops; risk-tiers |
| Last Change | 2026-04-15 |
| Audit Readiness | Audit-ready v1.0 — generated 2026-04-15 for Drive publication |

# 1. Purpose

POL-001 is the enterprise policy that governs all Protofire engagements through the mandatory 12-step delivery lifecycle and 8-gate decision model. It is the policy that binds Hard-Stop enforcement, governance-tier assignment, role accountability and gate-record evidence. It applies equally to Track A (Protofire-led) and Track B (client-led) engagements.

# 2. Scope

All Protofire project engagements — client, internal, R&D, pro bono — follow this policy. Non-engagement corporate activities (HR, finance, procurement) are out of scope and governed by their respective policies.

# 3. Policy Statements

## 3.1 Lifecycle adherence

All engagements follow the mandatory 12-step lifecycle defined in definitions/lifecycle-model.md. No step may be skipped. Attempting to bypass a step is a control failure and triggers an immediate internal review.

## 3.2 Gate signers

Each gate requires designated signers per the lifecycle model. A gate signed by an individual not authorised for that gate is invalid, and any downstream work relying on that gate record is suspended pending re-authorisation.

## 3.3 Hard Stops

Hard-Stop conditions HS-01 (OFAC), HS-02 (No MSA), HS-03 (TVL), HS-04 (Concentration), HS-05 (Arrears), HS-06 (Irreversibility) and HS-07 (Custody) are enforced at the gates listed in definitions/hard-stops.md. HS-01 and HS-02 are non-exceptable — they cannot be waived by any authority.

## 3.4 Governance tier

Governance tier (T1–T4) is determined by the Composite Risk Score calculated before Gate G2 per OPS-001. Tier determines: approval authority, review cadence, budget floor, gate intensity.

## 3.5 Role separation

A Node Owner acting concurrently as Project Manager and Account Manager on the same engagement must obtain Director-of-Engagements or fractional-CTO co-signature for tier T2 and above. This prevents concentration of authority in a single individual on higher-risk engagements.

## 3.6 Track B client acknowledgement

Track B engagements (client-led) require written client acknowledgement for all risk waivers, scope changes affecting risk, or exceptions to standard security requirements.

## 3.7 Gate records

All gate decisions produce an immutable gate record containing: decision, signers, timestamp, evidence references, and any conditions. Gate records are stored per L1-EVID-004 and indexed in REG-511.

# 4. Atomic Requirements

| Req ID | Requirement | Enforcement |
| --- | --- | --- |
| POL-001-R01 | All engagements follow the mandatory 12-step lifecycle. No step may be skipped. | IF step_skipped THEN block(next_gate) |
| POL-001-R02 | Each gate requires designated signers per lifecycle-model. | IF required_signer.absent THEN gate_invalid |
| POL-001-R03 | Hard Stops HS-01 through HS-07 enforced at designated gates. | See hard-stops.md |
| POL-001-R04 | Governance tier (T1–T4) determined by Composite Risk Score before G2. | IF cbp_score = NULL at G2 THEN block(G2) |
| POL-001-R05 | Tier determines: approval authority, review cadence, budget floor, gate intensity. | See risk-tiers.md |
| POL-001-R06 | NO acting as PM and AM must obtain DoE or fCTO co-sign at T2+. | IF NO.roles INCLUDES [PM,AM] AND tier>=T2 THEN require(DoE_co_sign) |
| POL-001-R07 | Track B engagements require client written acknowledgement for all risk waivers. | IF track=B AND waiver_requested THEN require(client_signature) |
| POL-001-R08 | All gate decisions recorded in gate record with timestamp, signers, evidence references. | IF gate_passed THEN create(gate_record) |

# 5. Roles & Responsibilities

| Role | R/A/C/I |
| --- | --- |
| Node Owner | Accountable for all gate decisions |
| CISO | Consulted on all gates; Accountable for G4 and G7-IRR |
| PM | Responsible for lifecycle execution |
| AM | Responsible for pre-sales gates (G1-A, G1-B, G2) |
| TL | Responsible for technical gates (G4, G5, G6) |
| QA | Responsible as independent reviewer at G5 |
| DevOps | Responsible for deployment gates (G6, G7-IRR) |

# 6. Control Mapping

| Framework | Control | How POL-001 satisfies |
| --- | --- | --- |
| ISO/IEC 27001:2022 | A.5.1, A.5.4, A.6.1 | Policy, responsibilities, screening |
| NIST CSF 2.0 | GV.OC, GV.RM, GV.OV | Organisational context, risk mgmt, oversight |
| Annex A | C01 Governance, C02 Risk | Core governance artefact |
| SOC 2 | CC1.1–CC1.5 | Control environment |

# Exceptions & Deviations

Any deviation from the requirements in this policy must be raised as a formal exception under POL-009 and recorded in REG-506. Class determines approval authority and duration (E1 NO/90d, E2 NO+CISO/180d, E3 NO+CFO+CISO/365d, E4 CEO/90d non-renewable). Undocumented deviation is treated as a control failure under IAP-001 and logged in the Internal Audit non-conformance workflow.

# Metrics & KRIs

Operational effectiveness is monitored via the KRI dashboard specified in STD-110. KRI amber and red thresholds drive escalation and exception workflows defined in POL-009 and L2-INC-201. Red KRIs trigger Node Owner escalation within 48 hours per POL-010-R05.

# Review & Maintenance

Reviewed annually by the named Owner and additionally on: material control-environment change, regulatory change, incident or audit finding, change of CISO/NO, or supersession of any referenced document. Review actions (confirm / amend / supersede) are recorded in REG-511 and approved by the named Approver.

# Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| v0.9 (superseded) | — | — | Prior draft in GitHub main_learning |
| v1.0 | 2026-04-15 | CISO | Full audit-ready publication for Drive; expanded purpose/scope/roles/definitions; added control mapping; evidence cadence; exception routing; KRI pointers. |

# Cross-References

- RACI-001 Enterprise RACI

- L1-EVID-004 Evidence & Recordkeeping Standard

- REG-506 Exception Register / REG-511 Document Registry / REG-512 Evidence Calendar

- STD-110 KRI Dashboard Specification

- IAP-001 Internal Audit Programme

- CL-PHASE-001 Lifecycle Checklist