Risk Management Policy

POL-003  •  L1 Policy  •  v1.0  •  2026-04-15

# 0. Document Control

| Attribute | Value |
| --- | --- |
| Document ID | POL-003 |
| Title | Risk Management Policy |
| Hierarchy Level | L1 — Policy |
| Version | 1.0 |
| Status | Approved |
| Effective Date | 2026-04-15 |
| Review Cycle | Annual |
| Owner | CISO |
| Approver | NOC |
| Classification | Confidential — Internal |
| Supersedes | — |
| References | L1-ERM-001; OPS-001; REG-501; risk-tiers; STD-110 |
| Last Change | 2026-04-15 |
| Audit Readiness | Audit-ready v1.0 — generated 2026-04-15 for Drive publication |

# 1. Purpose

POL-003 extends L1-ERM-001 with delivery-specific risk management for Protofire engagements. It defines how risks are identified, scored, classified into tiers, monitored, treated and reviewed across the lifecycle.

# 2. Scope

Every Protofire engagement — Track A and Track B — is in scope. Enterprise-level strategic risks are in L1-ERM-001. Personal-data and privacy risks are additionally governed by POL-011.

# 3. Policy Statements

## 3.1 C/B/P scoring

All engagements are scored using the Client/Business/Project (C/B/P) model before Step 3 (MSA execution). The Composite Score determines the governance tier (T1–T4) that governs the engagement end-to-end. Scoring methodology is defined in OPS-001; where conflict exists between POL-003 and OPS-001, OPS-001 prevails.

## 3.2 Risk register

A phase-specific risk register is maintained for every active engagement, mapped to the 18 canonical risk categories. Each risk entry contains: owner, C/B/P score, tier, treatment plan, gate linkage and KRI reference. The enterprise roll-up is REG-501.

## 3.3 Review governance

Review frequency scales with tier: T1 semi-annual, T2 quarterly, T3 monthly, T4 continuous. Overdue reviews are flagged as control failures and routed to IAP-001 for follow-up.

# 4. Atomic Requirements

| Req ID | Requirement | Enforcement |
| --- | --- | --- |
| POL-003-R01 | All projects scored with C/B/P before Step 3 (MSA execution) | IF cbp_score=NULL AND step>=3 THEN block(G2) |
| POL-003-R02 | Score determines governance tier for entire engagement | tier=classify(composite_score) |
| POL-003-R03 | OPS-001 prevails in conflict | reference(OPS-001) |
| POL-003-R04 | Phase-specific risk register per engagement; 18 categories mapped | IF engagement_active THEN risk_register.exists=TRUE |
| POL-003-R05 | Each risk: owner, C/B/P, tier, treatment, gate linkage, KRI ref | IF risk.fields_incomplete THEN flag(non_compliant) |
| POL-003-R06 | Review frequency per tier: T1=6mo, T2=3mo, T3=monthly, T4=continuous | IF tier=T3 AND last_review>30d THEN flag(overdue) |

# 5. Tier Authority Matrix

| Tier | Composite Score | Acceptance Authority | Review Cadence |
| --- | --- | --- | --- |
| T1 | ≤ 1.75 | Node Owner | Semi-annual |
| T2 | 1.76 – 2.50 | NO + CFO | Quarterly |
| T3 | 2.51 – 3.25 | NOC (NO + CFO + CISO) | Monthly |
| T4 | > 3.25 | Board notified; NOC-accepted | Continuous (weekly at minimum) |

# 6. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| CISO | Accountable for register integrity; chairs T3/T4 reviews |
| GRC Manager | Responsible for register maintenance and cadence enforcement |
| TL | Responsible for P-dimension scoring on engagements |
| AM/PM | Responsible for C-dimension and B-dimension scoring |
| Legal | Consulted on jurisdictional and regulatory risks |

# 7. Control Mapping

| Framework | Control | How POL-003 satisfies |
| --- | --- | --- |
| ISO/IEC 27001:2022 | Cl.6.1, A.5.35 | Risk-mgmt + independent review |
| ISO/IEC 27005 | Clauses 7–10 | Risk identification, analysis, evaluation, treatment |
| NIST CSF 2.0 | GV.RM, ID.RA | Risk-mgmt strategy + risk assessment |
| Annex A | C02 Risk governance | Operational risk policy |

# Exceptions & Deviations

Any deviation from the requirements in this policy must be raised as a formal exception under POL-009 and recorded in REG-506. Class determines approval authority and duration (E1 NO/90d, E2 NO+CISO/180d, E3 NO+CFO+CISO/365d, E4 CEO/90d non-renewable). Undocumented deviation is treated as a control failure under IAP-001 and logged in the Internal Audit non-conformance workflow.

# Metrics & KRIs

Operational effectiveness is monitored via the KRI dashboard specified in STD-110. KRI amber and red thresholds drive escalation and exception workflows defined in POL-009 and L2-INC-201. Red KRIs trigger Node Owner escalation within 48 hours per POL-010-R05.

# Review & Maintenance

Reviewed annually by the named Owner and additionally on: material control-environment change, regulatory change, incident or audit finding, change of CISO/NO, or supersession of any referenced document. Review actions (confirm / amend / supersede) are recorded in REG-511 and approved by the named Approver.

# Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| v0.9 (superseded) | — | — | Prior draft in GitHub main_learning |
| v1.0 | 2026-04-15 | CISO | Full audit-ready publication for Drive; expanded purpose/scope/roles/definitions; added control mapping; evidence cadence; exception routing; KRI pointers. |

# Cross-References

- RACI-001 Enterprise RACI

- L1-EVID-004 Evidence & Recordkeeping Standard

- REG-506 Exception Register / REG-511 Document Registry / REG-512 Evidence Calendar

- STD-110 KRI Dashboard Specification

- IAP-001 Internal Audit Programme

- CL-PHASE-001 Lifecycle Checklist