Change Management Policy

POL-005  •  L1 Policy  •  v1.0  •  2026-04-15

# 0. Document Control

| Attribute | Value |
| --- | --- |
| Document ID | POL-005 |
| Title | Change Management Policy |
| Hierarchy Level | L1 — Policy |
| Version | 1.0 |
| Status | Approved |
| Effective Date | 2026-04-15 |
| Review Cycle | Annual |
| Owner | CISO |
| Approver | NOC |
| Classification | Confidential — Internal |
| Supersedes | — |
| References | L2-CHANGE-205; POL-002; CL-PHASE-001 |
| Last Change | 2026-04-15 |
| Audit Readiness | Audit-ready v1.0 — generated 2026-04-15 for Drive publication |

# 1. Purpose

POL-005 governs all changes to code, infrastructure and operational configuration across Protofire engagements. It ensures every change is classified, authorised, documented and reversible — and that emergency changes remain controlled.

# 2. Scope

All changes to production code, infrastructure, on-chain contracts, pipelines, monitoring, alerting, and operational configuration. Trivial documentation changes follow C1 routing.

# 3. Five-Class Change Model

| Class | Severity | Examples | Approval Chain | Documentation |
| --- | --- | --- | --- | --- |
| C1 | Trivial | Docs, comments, linting | TL | Ticket + PR |
| C2 | Minor | Feature under feature-flag, internal tool | TL + PM | Ticket + PR + test |
| C3 | Standard | Non-breaking deployment, config change | TL + PM + NO | Ticket + PR + test + rollback plan |
| C4 | Major | Breaking change, schema migration, admin-function | TL + PM + NO + CISO | C3 set + threat-model delta + comms plan |
| C5 | Emergency | Production incident response, security hotfix | NO + CISO (post-hoc ≤24h) | Post-hoc full change record within 24h |

# 4. Atomic Requirements

| Req ID | Requirement | Enforcement |
| --- | --- | --- |
| POL-005-R01 | 5-class change model with approval chains, documentation and rollback per class | IF change_request THEN classify(C1_C5) |
| POL-005-R02 | C1 TL; C2 TL+PM; C3 TL+PM+NO; C4 TL+PM+NO+CISO; C5 NO+CISO post-hoc ≤24h | route_approval(change_class) |
| POL-005-R03 | On-chain change for TVL>$1M requires mini-cycle: threat-model update, testnet validation, two-person deploy | IF tvl>1M AND on_chain THEN require(mini_cycle) |
| POL-005-R04 | Rollback plan required for C3+ | IF change_class>=C3 THEN require(rollback_plan) |
| POL-005-R05 | All changes logged: requestor, class, approvers, timestamp, rollback status | log(change_record) |

# 5. Emergency-Change Workflow

- Detection → Incident Commander declares emergency → C5 class assigned.

- Change executed under incident protocol (L2-INC-201).

- Within 24 hours: full change record, root cause, rollback status, lessons learned entry.

- Within 5 business days: post-incident review; CAPA if any control gap identified.

# 6. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| TL | Classifies change; ensures PR meets class documentation |
| PM | Confirms impact assessment and rollback readiness |
| NO | Approves C3+ changes |
| CISO | Approves C4/C5 and reviews pattern of emergencies quarterly |
| DevOps | Executes deployment under two-person rule |

# 7. Control Mapping

| Framework | Control | How POL-005 satisfies |
| --- | --- | --- |
| ISO/IEC 27001:2022 | A.8.32, A.8.25 | Change mgmt + secure development |
| NIST CSF 2.0 | PR.PS-01, PR.PS-02 | Configuration + platform security |
| Annex A | C13 Change mgmt, C14 Rollback | Defining policy |
| SOC 2 | CC8.1 | Change management |

# Exceptions & Deviations

Any deviation from the requirements in this policy must be raised as a formal exception under POL-009 and recorded in REG-506. Class determines approval authority and duration (E1 NO/90d, E2 NO+CISO/180d, E3 NO+CFO+CISO/365d, E4 CEO/90d non-renewable). Undocumented deviation is treated as a control failure under IAP-001 and logged in the Internal Audit non-conformance workflow.

# Metrics & KRIs

Operational effectiveness is monitored via the KRI dashboard specified in STD-110. KRI amber and red thresholds drive escalation and exception workflows defined in POL-009 and L2-INC-201. Red KRIs trigger Node Owner escalation within 48 hours per POL-010-R05.

# Review & Maintenance

Reviewed annually by the named Owner and additionally on: material control-environment change, regulatory change, incident or audit finding, change of CISO/NO, or supersession of any referenced document. Review actions (confirm / amend / supersede) are recorded in REG-511 and approved by the named Approver.

# Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| v0.9 (superseded) | — | — | Prior draft in GitHub main_learning |
| v1.0 | 2026-04-15 | CISO | Full audit-ready publication for Drive; expanded purpose/scope/roles/definitions; added control mapping; evidence cadence; exception routing; KRI pointers. |

# Cross-References

- RACI-001 Enterprise RACI

- L1-EVID-004 Evidence & Recordkeeping Standard

- REG-506 Exception Register / REG-511 Document Registry / REG-512 Evidence Calendar

- STD-110 KRI Dashboard Specification

- IAP-001 Internal Audit Programme

- CL-PHASE-001 Lifecycle Checklist