RACI-001

# Enterprise RACI (Roles, Accountability, Consult, Inform)

| Field | Value |
| --- | --- |
| Document ID | RACI-001 |
| Version | 1.0-draft |
| Effective date | On approval |
| Review cadence | Annually |
| Owner | CISO + CEO |
| Approver | Board |
| Classification | Confidential — Internal |
| Status | Draft — awaiting review |
| Issued | 2026-04-15 |

# 1. Purpose

RACI-001 is the enterprise-level RACI that assigns named accountability across every phase, gate, and standing activity of the Protofire GRC lifecycle. It complements project-level RACI instances (e.g. the DApp/DeFi RACI spreadsheet) by establishing the upstream defaults. Where a project RACI is silent, this document governs.

# 2. Legend

- R — Responsible: performs the work.

- A — Accountable: single point of sign-off; cannot be delegated; co-sign indicated explicitly (e.g. Gate G4-A and G7-IRR require both vCISO and NO).

- C — Consulted: two-way communication; provides input before sign-off.

- I — Informed: one-way notification after the fact.

- (2PR) — Two-person rule applies: TL and DevOps Deployer cannot be the same individual.

# 3. Roles (abbreviations)

- Board / CEO — approves risk appetite and T3/T4 decisions.

- vCISO / CISO / DPO — security strategy, G4-A and G7-IRR mandatory co-signer, GDPR DPO.

- Node Owner (NO) — engagement-level sign-off, Hard Stop escalation.

- CFO — financial feasibility, T2+ MSA co-sign, cold-wallet reconciliation.

- PM — delivery and RACI population on the engagement.

- TL — technical architecture, threat modelling, internal audit.

- DevOps — infrastructure, CI/CD, deployments, monitoring.

- QA — independent test execution, internal code-quality audit.

- AM — pre-sales, client risk scoring, project brief.

- FIN — billing, arrears monitoring (HS-05).

- Legal — MSA review, DPA, regulatory notifications.

# 4. RACI matrix

| Phase / Gate / Activity | Board / CEO | vCISO / CISO / DPO | Node Owner | CFO | PM | TL | DevOps | QA | AM | FIN | Legal |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P1 Intake & C/B/P scoring | I | C | A | C | I | I | I | I | R | I | C |
| G1-A Gate sign-off | I | C | A | I | I | I | I | I | R | I | C |
| P2 Proposal (security sections) | I | C | A | I | I | C | I | I | R | I | C |
| P3 MSA execution | I | C | A | C | I | I | I | I | R | I | R |
| G2-A Gate sign-off | I | C | A | C (T2+) | I | I | I | I | R | I | C |
| P3-FIN Billing setup | I | I | A | C | I | I | I | I | I | R | I |
| P4 Kickoff + PSF | I | C | A | R | C | C | I | I | I | I | I |
| G3-A Gate sign-off | I | C | A | R | I | I | I | I | I | I | I |
| P5 Threat modelling | I | A | C | I | R | R | C | C | I | I | I |
| G4-A Gate (MANDATORY vCISO) | I | A (vCISO) | A (NO) | I | C | C | I | C | I | I | I |
| P6–P7 Build, QA, demo | I | C | A | I | R (PM) | R | C | R | I | I | I |
| G5-A Code review + tests | I | C | A | I | C | R | C | A | I | I | I |
| P8 Testnet deploy | I | C | A | I | C | R | R | R | I | I | I |
| G6-A Pre-prod sign-off | I | C | A | I | C | A | C | R | I | I | I |
| P9 Mainnet deploy (Irrev.) | I | A (vCISO) | A (NO) | C (T2+) | C | A (2PR) | A (2PR) | R | I | I | I |
| G7-IRR Irreversibility Gate | I | A (vCISO) | A (NO) | I | C | C | C | C | I | I | C |
| P10–P11 Ops & upgrades | I | C | A | I | C | R | R | R | I | I | I |
| G8-A Ops sign-off | I | C | A | I | C | C | C | C | I | I | I |
| P12 Close-out | I | C | A | C | R | C | C | C | C | C | I |
| Incident SEV-1 (declare + pause) | I | A | R | I | C | R | R | C | I | I | C |
| Incident SEV-1 regulator notify (GDPR 72h) | I | A (DPO) | C | I | I | I | I | I | I | I | R |
| Risk appetite change | A | R | C | C | I | I | I | I | I | I | C |
| Hard Stop escalation (HS-01–07) | A | R | R | C | C | I | I | I | I | C | C |
| Policy approval (L0/L1) | A | R | C | C | I | I | I | I | I | I | C |
| Internal audit finding > High | I | A | R | C | I | I | I | I | I | I | C |

# 5. Separation-of-Duty constraints

- A single individual may not hold Accountable for both G4-A (security review) and G7-IRR (irreversibility) on the same engagement — vCISO co-signs both, NO may co-sign both only if a different deputy handles the technical sign-off.

- DevOps Deployer ≠ TL Reviewer at deployment (two-person rule, per the 20 mandatory controls, two-person rule row).

- QA auditor ≠ code author (independence per L3-TEST-204).

- CISO auditing own controls is prohibited — use vCISO or external assessor.

- Node Owner cannot approve their own Hard Stop override; escalation goes to CEO.

# 6. Maintenance

This RACI is reviewed annually by the GRC Committee and whenever a material role change occurs (leadership hire, SoD violation, role split). Changes are recorded in REG-511 with the ID of the approving Gate decision (typically GRC Committee minute).

# 7. Related documents

- L0-2 GRC Programme Governance Charter

- POL-001 Project Governance Policy

- POL-004 Access Control and Segregation of Duties

- Control Catalogue — sod-matrix

- definitions/roles.md

- REG-513 Node Configuration Register (NEW)