Track B Engagement RACI Matrix

RACI-002  *  L5 - Template  *  v1.0  *  2026-04-15  *  Confidential - Internal

# 0. Document Control

| Attribute | Value |
| --- | --- |
| Document ID | RACI-002 |
| Title | Track B Engagement RACI Matrix |
| Hierarchy Level | L5 - Template |
| Version | 1.0 |
| Status | Approved (pending NOC sign-off) |
| Effective Date | 2026-04-15 |
| Review Cycle | Annual |
| Owner | PM / GRC Manager |
| Approver | CISO / Node Owner |
| Classification | Confidential - Internal |
| Supersedes | — |
| References | RACI-001 Standard RACI; CL-PHASE-001; POL-009 Exception Management |
| Last Change | 2026-04-15 |
| Audit Readiness | Audit-ready v1.0 — generated 2026-04-15; gap-fill batch per Drive Housekeeping Plan §2D/2E. |

# 1. Purpose

RACI-002 extends RACI-001 (standard engagement RACI) with additional accountability assignments required for Track B (high-risk) engagements. Track B engagements involve elevated risk factors such as: DeFi protocol with TVL > $10M, upgradeability patterns, novel cryptographic mechanisms, cross-chain bridges, or regulatory-sensitive jurisdictions.

# 2. Scope

Applies to all engagements classified as Track B per CL-PHASE-001 risk scoring. RACI-002 supplements (does not replace) RACI-001. Where RACI-002 specifies a different assignment than RACI-001, RACI-002 takes precedence for Track B engagements.

# 3. Track B Classification Criteria

| Criterion | Threshold |
| --- | --- |
| TVL (Total Value Locked) | > $10M equivalent at deployment or within 90-day forecast |
| Upgradeability | Proxy pattern with admin key control over user funds |
| Cross-chain | Bridge or cross-chain messaging with value transfer |
| Novel crypto | Custom cryptographic primitives; zero-knowledge circuits |
| Regulatory exposure | MiCA-regulated, SEC-scrutinised, or OFAC-adjacent jurisdiction |
| Client risk score | C/B/P composite score >= 7 (per CL-PHASE-001 scoring) |

# 4. RACI Matrix - Track B Activities

R = Responsible (does the work), A = Accountable (owns the outcome), C = Consulted, I = Informed. Roles: NO = Node Owner, CISO = CISO/vCISO, TL = Technical Lead, PM = Project Manager, AM = Account Manager, QA = QA Engineer, DevOps = DevOps Engineer, FIN = Finance.

| Activity | NO | CISO | TL | PM | AM | QA | DevOps | FIN |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Track B classification decision | A | R | C | C | R | I | I | I |
| Enhanced threat model (4 categories) | I | A | R | C | I | C | C | -- |
| External audit firm selection | A | R | C | I | C | -- | -- | C |
| External audit management | I | A | C | R | I | -- | -- | C |
| Client risk acknowledgement | I | C | I | R | A | -- | -- | -- |
| Enhanced monitoring config (24/7) | I | A | C | I | -- | -- | R | -- |
| Economic simulation (DeFi) | I | C | R | C | I | A | -- | -- |
| Multi-sig ceremony | A | R | R | C | I | C | C | -- |
| Formal key handover | A | R | R | C | C | -- | C | -- |
| Insurance verification | A | C | -- | I | R | -- | -- | R |
| Track B gate review (G4 enhanced) | A | R | R | C | C | C | C | I |
| Post-deployment 90-day monitoring | I | A | C | R | I | -- | R | -- |
| Client security debrief (Phase 10) | I | R | C | R | A | -- | -- | -- |
| Engagement close audit (Phase 12) | A | R | C | R | I | C | -- | R |

# 5. Additional Track B Requirements

## 5.1 Enhanced Gate G4 (Go/No-Go)

- Standard G4 signatories: NO + CISO + TL (per RACI-001)

- Track B additional: external audit report must be received and reviewed

- Track B additional: client written risk acknowledgement must be on file

- Track B additional: insurance coverage confirmed by FIN

## 5.2 Irreversibility Gate (Pre-Mainnet)

- All RACI-001 Irreversibility Gate requirements apply

- Track B additional: vCISO co-sign mandatory (cannot delegate)

- Track B additional: economic simulation results reviewed and accepted by TL + CISO

- Track B additional: 24/7 monitoring validated on testnet for minimum 72 hours

## 5.3 Post-Deployment Obligations

- 90-day enhanced monitoring period with weekly status reports to client

- Monthly security review calls with client during monitoring period

- Incident response SLA tightened: P1 acknowledgement within 10 minutes (vs. standard 15)

- At 90-day mark: formal security handover document to client

# 6. Separation of Duties (SoD) - Track B Specific

| SoD Requirement | Rationale |
| --- | --- |
| Code author != Code reviewer (standard) | Independence of review |
| TL (authoriser) != DevOps (deployer) | Two-person deployment rule |
| AM (risk scorer) != NO (gate signer) | Independence of risk assessment from approval |
| External auditor != Protofire personnel | Independence of external assurance |
| QA (tester) != TL (test approver) for Track B | Enhanced testing independence |
| FIN (insurance verifier) != AM (client relationship) | Independence of financial verification |

# 7. Escalation Path

Any Track B engagement where a required RACI assignment cannot be filled (e.g., insufficient personnel for SoD) must be escalated to NO for resolution. Options: (a) staff the gap, (b) engage external resource, (c) reclassify to Track A with POL-009 E3 exception and CISO + NO co-sign. Track B cannot proceed through Gate G4 with unfilled RACI assignments.

# Review & Maintenance

Reviewed on a Annual cadence by the named Owner, and upon material change, regulatory change, audit finding, or supersession of any referenced document. Review actions are recorded in REG-511 and approved by the named Approver.

# Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| v1.0 | 2026-04-15 | Owner (per Document Control) | Initial audit-ready publication — gap-fill per Drive Housekeeping Plan. |

# Appendix — Cross-References

- RACI-001 Standard Engagement RACI

- CL-PHASE-001 Client Engagement Lifecycle

- POL-009 Exception Management Policy

- MSA-001 Security Clauses Template